N4 in the CARE proposal

Title: Coordination of studies and technical R&D for high-energy high-intensity hadron beams

Acronym: HEHIHB, Coordinator: H. Haseroth (CERN)

Participants to the N4 Activities:

| Country | Number of institutes | Number of persons |
| --- | --- | --- |
| France | 2 | 9 |
| Germany | 5 | 26 |
| Italy | 7 | 20 |
| Japan | 1 | 6 |
| Netherlands | 1 | 5 |
| Poland | 1 | 2 |
| Spain | 1 | 3 |
| Sweden | 1 | 3 |
| Switzerland | 2 | 4 |
| United Kingdom | 1 | 3 |
| U.S.A. | 3 | 25 |
| Russia | 2 | 4 |
| CERN | 1 | 33 |

Main Objectives: Evaluating the various technologies for achieving hadron beams with energies and intensities above those currently at hand and defining a roadmap for the construction for a future hadron collider after the LHC.

Cost:

| Expected Budget | Requested EU Funding |
| --- | --- |
| 493 K€ | 300K€ (+ 6 K€ CH Funding) |

###### Description of the N4 activity

Establishing a road map towards future High-Energy High-Intensity Hadron Beams

In 2007, the large hadron collider (LHC), currently under construction at CERN, will push the frontier for high-energy particle physics to unprecedented limits. It will provide particle collisions with centre of mass energies (14 TeV) and beam intensities approximately one order of magnitude above those at existing hadron colliders. This increase in performance required a total development time of more than 20 years from the first conceptual design until its final completion. At the time of the first design proposals, the required technologies for constructing and operating the LHC machine and its pre-injectors were not yet available and had to be developed after most of the machine parameters had been determined. Such a design process is only possible:

- If the technical limits are well understood

- If the experience from the construction and operation of existing machines indicate how the remaining obstacles can be overcome.

Planning for future hadron colliders with specifications well above those of the LHC therefore requires the establishment of a roadmap for future accelerator R&D and experimental studies in existing machines. These studies can help deciding which technologies provide viable options for such a project. Assuming a similarly long lead-time as for the LHC, these studies must start now, at a time when the technical expertise developed for the construction of the LHC is still at hand.

The construction of the LHC is done in an international collaboration involving a large number of major international laboratories like CERN and CEA in Europe, FNAL, BNL and LBNL in the USA and KEK in Japan. Preparing the roadmap for future high-energy and high-intensity hadron beams requires a similar or larger collaboration of international laboratories.

One of the aims of the HEHIHB network is to set the framework, and integrate and coordinate the relevant studies done at the major laboratories as well as the smaller laboratories and universities.

Studies towards future high-energy hadron beams can have a wide range of applications. The goal of the network is not only to collect information relevant for the construction of a future high-energy hadron collider but also to distribute information and to improve the performance of existing hadron beam facilities in Europe.

How does Europe compare to the rest of the world?

The USA is currently operating two super conducting hadron colliders: the 2 TeV TEVATRON collider at FERMILAB and the RHIC providing the highest energy collision of heavy ions, at the Brookhaven National Lab. The major High-Energy Physics laboratories in the USA are currently setting up a program for inter-laboratory collaborations towards a future high-energy hadron collider with applications for funding by the DOE (US-LARP = US LHC Accelerator Research Program).

CARE provides an excellent opportunity for generating a similar structure within Europe that can facilitate the collaboration between US and European laboratories over the next 5 years.

1.	Objectives and expected outcome of the activity

    - Description and objectives of the activity

The main objectives of the HEHIHB network are:

- To identify, evaluate and make a comparative study of the various technologies for achieving hadron beams with energies and intensities above those currently at hand

- To propose an integrated R&D program and a road map to validate the best solutions

- To study how these solutions can be implemented on the existing infrastructures (including LHC) to improve their performance

- To establish a roadmap for the construction for a future hadron collider after the LHC

The work has been organized in three work packages listed and summarized in Table 1.1a. Each work package focuses on a major aspect of the technical or operational challenges for reaching high-energy beams with high intensities. All packages follow the same work plan: The first activity will be to collect the available information and to build a snap shot of the expertise and knowledge in the field and to identify the present limitations. The main goal is to settle the short and long term strategy for R&D work. These work packages are dealing with strongly connected issues and a tight coordination between the three work packages is a key ingredient of the network activity. The detailed activities for each work package are described in Tables 1.1a to 1.1c.  In addition to the coordination of work inside and between the HEHIHB work packages, the HEHIHB network work will help in advancing the concept of Global Accelerator Network and Multipurpose Virtual Laboratories that will facilitate the inter laboratory use of existing facilities and investigate potential applications for the Next European Dipole (NED Joint Research Project of the CARE project) and High-Intensity Pulsed Proton Injector (HIPPI Joint Research Project of the CARE project).

Outcomes and deliverables

The goal of this network is to develop a roadmap for the required R&D work for future high-energy high-intensity hadron beams and to provide the infrastructure for a European wide collaboration. One of the expected outcomes is that the community will be ready to launch a Design Study on the LHC Luminosity and Energy upgrade in due time. The proposed network will have:

- Identified the most efficient solutions for future high-energy high-intensity proton beams.

- Set the priorities

- Set the organizational framework for these studies

- Created the appropriate tools to collect information and evaluate the various software codes

Tables 1.2a to 1.2c summarize the main deliverables and milestones for each work package of the HEHIHB network. Table 1.2d shows in detail the interactions between these work packages mentioned in the previous section and how they contribute to a common goal. For each work-package, Tables 3a to 3c indicate the roles and activities of the participants, Tables 4a to 4c the names of their contacts and Tables 5a to 5c the execution plans for the first 18 months.

## 1.2	Impact and benefits to the community

## The network will help in advancing the concept of a global accelerator network, in identifying and prioritising applications for a European high-field magnet and high-intensity pulsed injector and in spreading the knowledge and expertise available at the laboratories with operating accelerators to smaller institutes and Universities that can’t maintain their own accelerators. Furthermore, the HEHIHB network will help in bringing together different communities such as high-energy physics  (HEP) and fusion physics and facilitate the exchange of technical expertise between them (e.g. shared research on high-field superconducting magnets). Co-ordinating the research studies related to high-energy and high-intensity hadron beams in Europe offers furthermore the following main benefits: Integrating laboratories on a European-wide scale will:

- expose small laboratories and institutes to the frontiers of high-energy accelerator research

- offer new training and job opportunities for young people in particular within Universities and small laboratories raising the European level of competence and its sustainability

- provide improved techniques and competence for the operation of existing accelerator facilities and thus a more efficient use of the existing infrastructure

- set a framework similar to the one being set up by the US laboratories, enhance the synergies and facilitate the collaboration between European and US laboratories

- stimulate the exchange of knowledge and expertise between research laboratories and industry and thus provide a stimulating effect on the European industry

- open the door for very high-energy physics after the LHC, contributing to ensure the future of High Energy Physics in Europe and in the World

## Measuring the impact of the network activity

## A measure of the success and impact of the network activity will be given by the number of:

- Documents describing the current expertise in high-energy high-intensity hadron beams.

- Documents describing the identified limitations for pushing beam intensities and energies above those currently at hand in existing machines.

- Documents describing new ideas for operating and improving the existing infrastructure.

- Documents describing new initiatives for R&D work for solving the identified limitations for the beam intensities and energies.

- New collaborations among the participants and inter laboratory sharing of existing facilities.

- Design studies for future machines and equipment that can increase the achievable intensities and energies in hadron beams.

- Proposed new Ph.D theses arising from the network.

2. 	Participants:

The 10contracting participants and the 19 associated institutes to this network are listed in Table 2a. The participating and associated institutes represent 12 countries (plus the international laboratory CERN) including large laboratories such as CEA, CERN and DESY and small universities fulfilling the goals assigned in FP6: dissemination of knowledge from experts working at CEA, CERN and DESY to medium size laboratories and institutes. Table 2b shows to which work package the HEHIHB partners contribute and Table 2c the laboratory expertise and interests in the HEHIHB network activities (several industries and laboratories have already expressed their interest without being able to meet the application deadline for the CARE project).

3. 	Information concerning the cost estimates

The estimated cost for the HEHIHB network activities and the FTEs for the participating partner laboratories are summarized in Tables 3.

The estimated total cost of 493k€ needed by the labs correspond to all activities related to the network. This sum does not include all the travel and FTE costs from the non-European laboratories. The total demand for funding was cut to 300 k€. The largest amount of the missing money will come from the money previously invested by our institutes in collaboration meetings and standard conferences and workshops. It is worth noting that CERN will play a special role as many non-contractor institutes are associated to CERN. Therefore a large fraction of the requested funding going to CERN will be used (with no overhead) to fund travel expenses for those partners.

The worldwide character of this activity demands our participation to specialized workshops, task forces on difficult issues, presentation of our results in conferences, invitation of international experts to our workshops, support for editing reports and web documents correspond to the rest of the resources. There will be a general meeting of the responsible persons and collaborators for each work package typically once a year and lasting two days. To avoid the inflation of meetings, it will be part of the general CARE meeting. The general meetings will be complemented by specialized workshops, to discuss and progress on different lines and researches proposal. Due to the international character of the HEHIHB network activity will be supplemented by inter laboratory visits and exchanges. A detailed list of the planned workshops and scheduled meetings is given in Tables 1.2a to 1.2c.

In summary, the total resources are shared as follow:

- Special workshops for all work packages

Participation to standard conferences and workshops    			                  192 k€

- General plenary meetings for all HEHIHB work packages.

One meeting per year for all work packages.

These meetings will be imbedded in the general annual CARE meeting.	                105 k€

- Inter-laboratory visits and exchanges					           	      	       71 k€

- Additional travel costs for the network coordinator of the HEHIHB network 	       25 k€

coordinator (4 trips per year)

- Costs for 1 fellow for 1 year and one consultant in the AMT work package of               100 k€

HEHIHB network

Total:											       493 k€

| Cost Work package | Dedicated work shops | General workshops | Inter-laboratory visits | Fellow and consultant | SUM [k€] |
| --- | --- | --- | --- | --- | --- |
| AMT | 82 | 55 | 51 | 100 | 288 |
| ABI | 60 | 25 | - | - | 85 |
| APD | 50 | 25 | 20 | - | 95 |
| Additional coordinator travel costs |  |  |  |  | 25 |
| SUM | 192 | 105 | 71 | 100 | 493 |

The student costs contain:

- AMT = 1 fellow for  1 year  + a consultant (-> 100 k€)

Management structure:

The network is managed by the Coordinator, its deputy and the three work package coordinators forming the steering committee of the Network. The HEHIHB management team, their responsibilities, and the organisation chart is shown in the following two pages.

Resources for management are integrated to the demands from the laboratories. The network Co-ordinators has a reserve of 5 k€/year for covering travel expenses due to organisational activities. The work package coordinators have requested 4 k€/year/ work package for travel expenses required by the inter work package information exchange (e.g. participation of the work package coordinators to some workshops of the other work packages).

Co-ordinator: H. Haseroth (CERN) Deputy co-ordinator: W. Scandale (CERN) Work-package co-ordinators: L. Rossi (CERN) H. Schmickler (CERN) F. Ruggiero (CERN)

TABLE 1.0: WORK PACKAGES in N4

- WP1: Advancements in accelerator magnet technologies. Abbreviation AMT; Chaired by Lucio Rossi (CERN); Deputy Luca Bottura (CERN) - WP2: Novel Methods for Accelerator Beam Instrumentation. Abbreviation ABI; Chaired by Hermann Schmickler (CERN); Deputy Kay Wittenburg (DESY) - WP3: Accelerator Physics and Synchrotron Design. Abbreviation APD; Chaired by Francesco Ruggiero (CERN); Deputy Frank Zimmermann (CERN)

CARE

Central Management

## Steering Committee

N4: HEHIHB

### Coordinator : H. Haseroth (CERN)

Deputy : W. Scandale (CERN)

WP3: APD

Leader:

# F.Ruggiero

WP2: ABI

Leader:

# H. Schmickler

Work Package

Level

# WP1: AMT

Leader:

L. Rossi

Interaction Region Design

Tools & diagnostic systems for luminosity

Stability & Quench Limit of LHC

Optics design

Wire for beam-beam compensation

Magnets for an SPS upgrade

Impedance calculation

Advanced transverse beam diagnostics

Structured list of intensity limits

Magnets for booster ring

Task/Topic

Level

Feedback loops for  orbit, chromaticity and coupling

High Field Magnet Design

Electron cloud effects

Advanced beam halo diagnostics

Measurement procedures

Optimisation of the overall cost

Remote diagnostics and maintenance of instrumentation

diagnostics

Advanced theoretical

studies

TABLE 1.1a: ACTIVITIES FOR THE WORK PACKAGE AMT

Advancements in accelerator magnet technologies: L.Rossi (CERN)

General scope: - Explore applications for superconducting magnet technologies to push the energy and the intensity of hadron collider beyond the present limits, in particular the present limits of the LHC design. - Put together people and institutes working on the subject of high-energy high-intensity hadron beams and tackling together the main strategic issues. A plus of the networking is the strong attempt, maybe for the first time, to integrate and to have a regular exchange among the two main magnet communities: Accelerators and Fusion. Many tools and goals are similar; most of the knowledge is really complementary. - Very useful can be the implementation of common models and computational tools, in view of a unified and standardized way of magnet design. - A further important added values is the creation of a common European (World, in perspective) database of measurement of cables and magnets that will allow Laboratories but also Universities, small groups or individuals, to carry out researches and validation of theory, enlarging dramatically the basis of « intellectual » support for our activity. The model is the one of Astrophysics, where the laboratories hosting the big experiments put at disposal for outside groups or even single university researchers, their immense collection of experimental data.

Detailed description of Activities to be coordinated within the AMT Work Package: The Work Package AMT is divided in 5 topics - AMT1 – Study the Stability and Quench Limit of LHC-ultimate and LHC-upgrade Studies of stability and quench limits for super conducting magnets. For given cleaning efficiency (achievable in practice) the LHC should operate at the quench limit of the super conducting magnets. A thorough understanding of these quench limits will be important for pushing LHC performance to its present ultimate limit and to assess the possibility of a further upgrade. Theoretical studies should be complemented by experimental tests, as far as possible. A comparison of the various approach to quench and stability studies and a list of the various codes available in different laboratories will help to understand where are the area already covered and the areas where an effort of research is to be addressed. Eventually, by favouring the integration of various quench codes. This activity is also a support for the magnet design activity of the following point. - AMT2 – Magnet specification for an SPS upgrade The following activities investigate the possibility to increase the LHC injection energy by introducing a fast cycling super conducting booster ring in the SPS tunnel. - Magnet specifications for low cost fast cycling super conducting dipole magnets that fit into the SPS tunnel together with the existing SPS machine (minimum required cross section, dimensions, peak field and field quality). - Specification of the minimum required cryogenics for such a super conducting booster ring - Analysis of the required transfer line upgrades - AMT3 - Magnet specification for a booster ring in the LHC tunnel The following activities investigate the possibility to increase the LHC injection energy by introducing a slow cycling compact, inexpensive, low field super conducting ring in the LHC tunnel. This LFR serves as booster of the present SPS to increase of a factor 3 to 4 the injection in a SuperLHC. - Specification of a magnet design for a low cost ring based on slow cycling super conducting dipole magnets that fit into the LHC tunnel together with a high-field ring (minimum required cross section, dimensions, peak field and field quality) - Specification of the minimum required cryogenics for such a super conducting booster ring, by best use of present 20 K cryogenic. - AMT4 – Comparison of High-Field Magnet Designs and their applications To go beyond the present LHC magnets with high-performance conductors (A15 or eventually others) and special magnet design are required to reach the technical goal. So main area of development and of theory and data comparison are: - Cable design with high current and current density, large temperature margin, acceptable magnetization - Coil geometry and stress analysis of high-field magnets in different configurations; comparison among different computing codes - Optimization of the coil aperture for coil construction and global system costs. - Handling of synchrotron radiation in Sc Magnets - AMT5 - Optimisation of the overall cost of the magnets system for a high-energy hadron collider The various parameters can be cost-optimized according to two hypothesis i) fixed ring (existing LEP-LHC tunnel) ii) new tunnel of “free” radius and the following points are to weighted: - Required cryogenics - Required tunnel diameter and dimensions - Required service infrastructure

TABLE 1.1b: ACTIVITIES FOR WORK PACKAGE ABI

Novel Methods for Accelerator Beam Instrumentation: H. Schmickler (CERN)

General scope: - Collaboration on instrumentation projects and problems of real time control of beam parameters, which are common to the existing machines or those under construction, but which are of fundamental nature, such that almost any future machine will profit from the proposed solutions. Best examples for this are real time orbit control, tune and chromaticity control. - Reinforcement of exchange of information and experience between people from laboratories. A typical example is halo formation, collimation and halo diagnostics. This domain is traditionally common to high-power linacs, but the parameter lists for modern colliders make this also a vital issue for other laboratories. - Establish a parallel working infrastructure in Europe to the proposed US-LARP program, which has as objective to streamline R&D work in the 3 big national labs in the US with the additional benefit of contributing to upgrade tasks of the LHC program. A parallel US-LARP and CARE approach would facilitate further important information flow and collaboration efforts world-wide. - Stimulate further investments in the collaborating institutes for the creation of video-conference rooms or similar installations.

Detailed description of Activities to be coordinated within the ABI Work Package: The Work Package ABI is divided in 6 topics - ABI1 – Studying tools and diagnostic systems for luminosity monitoring and steering - Identify hardware solutions for instrumentation in a radiation hard environment. - Identify solutions for flexible IR steering (e.g. machine operation with varying crossing angles) - Device procedures for automated beam finding - What is the best physics process to detect as measure of luminosity? - ABI2 – Studies on the applicability of a wire compensation for long range beam-beam interactions - Design and specification of the wire and the required diagnostics system in the machine (positioning of wire, wire shapes, tolerances etc.). - Comparison to other solutions (electron lens); what meets best the functional specifications? - Test in machine studies such a system in existing proton storage rings, discussion of results - ABI3 – Studies on advanced transverse beam diagnostics - Continuous tune tracking: What is the best process to use? Improvements on low excitation Phase locked loop systems (multi-carrier PLLs…) - Fast, non-destructive chromaticity measurements: Based on tune tracking and periodic modulation of beam momentum? Modulation frequency above or below the synchrotron tune? Based on the measurement of the phase shift of the betatron motion of the beam head- and tail particles? - Fast, non-destructive coupling measurements: Development of algorithms to extract coupling information from turn by turn beam position monitor readings - Test some of the above proposals in prototype installations in existing hadron machines. - ABI4 - Implementation of fast feedback loops for orbit, coupling and chromaticity control - Test in machine studies such a system in existing proton storage rings. Suggest improvement to long-term stability of sensors. - ABI5 – Studies on advanced beam halo diagnostics - Profile Monitors for direct measurement of the beam halo with good transverse resolution. The technological challenge will be a dynamic range of typically six orders of magnitude for the profile monitors. - Halo Interceptive monitors and related mathematical models to deduce halo distribution - Halo cooling - ABI6 – Studies leading to remote diagnostics and maintenance of instrumentation devices - Prepare controls infrastructure (network permissions…) to be able to diagnose and/or change settings of instrumentation devices in other laboratories. - Create « political » acceptance for such installations.

TABLE 1.1c: ACTIVITIES FOR WORK PACKAGE APD

Accelerator Physics and Synchrotron Design: F. Ruggiero (CERN)

General scope: - Collaboration on fundamental Accelerator Physics and Optics Design problems which are common to existing machines or machines under construction, such that future high-energy/high-intensity hadron accelerators will profit from the proposed solutions. Best examples are optics design criteria for booster synchrotrons, machine protection, and study of intensity limitations arising from conventional impedance, beam-beam or electron cloud effects. - Reinforced exchange of information and experience between people from different universities and laboratories. A typical example is linear and nonlinear optics modelling, including space charge and machine imperfections, or the development of simulation codes to study halo formation and electron cloud effects. These codes need comparisons and benchmarking by beam measurements and are of common interest for high-luminosity hadron colliders and high-intensity synchrotrons. - In collaboration with ABI, establish a working infrastructure in Europe parallel to the proposed US-LARP programme, which has as objective to streamline R&D work in the 3 big national labs in the US with the additional benefit of contributing to LHC upgrade studies. A parallel US-LARP and CARE approach would facilitate further the important information flow and worldwide collaboration efforts.

Detailed description of Activities to be coordinated within the APD Work Package: The Work Package APD is divided in 7 topics - APD1 -Interaction Region design for an LHC luminosity upgrade: - Design a new IR layout with D1/D2 separation-recombination dipole magnets in front of the triplet quadrupoles. This study requires mainly optics matching a study of the flexibility and options for this new layout (->Dispersion matching; tuneability of the insertion, possibility of a symmetric optics, 'local' correction of the triplet field errors, minimum required crossing angle (this layout features a smaller than nominal number of long range beam-beam interactions), specification of the minimum required magnet apertures - Radiation hardness studies for a D1/D2 magnet package in front of the inner triplet magnets. This study requires simulations of the radiation levels coming from he IP's -> what is the maximum radiation level at the TAS absorber (now located between the D1/D2 dipoles), what is the minimum required length of the TAS, what is the expected neutral flux and how can one introduce a neutral absorber into this new IR layout, what are the radiation levels at the triplet quadrupoles (at the magnet coils and magnet centre) - Required field quality for the triplet and dipole magnets with beta* = 0.25 meter. This study requires mainly simulations and potential machine experiments in existing hadron colliders -> specification of the magnet field quality in terms of multi-pole field error components and alignment tolerances. - APD2 - Optics design for booster synchrotrons in the SPS or LHC tunnel - In collaboration with AMT2 and AMT3, i.e. "Magnets for an SPS upgrade" and "Magnets for a booster ring in the LHC tunnel" or for other future High-energy/High-intensity Proton Accelerators, such as or the GSI synchrotrons SIS 100/300. - APD3 - Impedance calculations for new experimental beam pipes and booster systems - APD4 - Generation of a structured list of intensity limits for the LHC operation: - e.g. first limit beam-beam interaction, second limit cooling capacity, third limit electron cloud etc. Such a list could help identifying the priorities with which one needs to work on the different origins for intensity limitations. The goal should be to specify the beam parameters for an 'ultimate' LHC upgrade. - APD5 – Studies on electron cloud effects for very high-intensity bunches. - The following activities should be done by simulations AND experiments in existing storage rings: - Acceptable bunch patterns for the LHC intensities and bunch parameters - Estimate of the electron cloud threshold currents for the SPS, LHC and potential new booster machines - Analysis of potential new remedies against electron cloud effects (ghost bunches, clearing electrodes, special bunch patterns for scrubbing) - Benchmarking of simulation codes with machine experiments - Benchmarking and comparison of different simulation codes - APD6 – Studies on measurement procedures for non-linear machine parameters. This topic combines simulation studies and beam measurements (in collaboration with ABI) to - Identify the applicability of existing procedures for the operation with high-intensity proton beams in the LHC (-> risk analysis, compatibility of the measurement with the LHC collimation system) - Develop an online simulation tool that can be used in the control room of future high-energy/high-intensity hadron accelerators. - APD7 - Advanced theoretical studies on halo formation and loss mechanisms: A future super conducting hadron collider requires advanced tuning strategies for the collimators, fulfilling at the same time requirements from machine protection, quench protection, and experimental background. This topic combines advanced accelerator physics, numerical tools, and physics topics.

TABLE 1.2a: Deliverables for the Accelerator Magnet Technology work package (AMT)

- The proceedings of each workshop, published in electronic form with the system of the peer review. In particular, the last one should give solid indication for the possibility of a 12-15 TeV/beam proton collider in the LHC tunnel. - An annual report (the last year will be also the final report) indicating the progress of the integration activity among various laboratories and addressing each single work package and a global assessment of the progress toward HE-HI hadron collider beyond LHC present energy. The report must reflect the line given at the annual general meeting. - A description and set of rules of an ORACLE database, on a site accessible via Web, with some instruments for basic analysis. The idea is to generate a system to point to collection of data already present in single laboratory adding a sufficient description to render data usable with perennity.

During the first year the AMT group will discuss and define a priority list with issues requiring a stronger interaction and coordination (e.g. high-field magnet design issues, low field magnet design issues, synchrotron radiation issues etc). An integrated work plan will be set and a list of 3 topical workshops will be established to address them and workshop dates will be decided for the different topics, in addition to the annual meetings.

| # Tasks | 2004 |  | 2005 |  | 2006 |  | 2007 |  | # 2008 |  | # Milestones |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| General Collaboration meetings |  |  |  |  |  |  |  |  |  |  | 1 meeting every year |
| Establish list of priorities. The priority list will determine topics and their sequence for the annual dedicated workshops, (e.g. Sc cable, high field magnet and low field magnet design issues and future collider project). |  |  |  |  |  |  |  |  |  |  | Published report by the end of 2004. |
| Identifying the main issues of progrees needed on material and cabling; generation of a radmap of required studies and experimental tests |  |  |  |  |  |  |  |  |  |  | Workshop proceeding by mid 2005 |
| Establish characteristis of common data base for SC Magnets and Cables |  |  |  |  |  |  |  |  |  |  | Running data base skeleton by mid 2006 |
| Identifying the main obstacles for the generation of High field and/or pulsed field and generation of a road map for the required studies (e.g. super conducting material, high/low field magnet design, collider issues) |  |  |  |  |  |  |  |  |  |  | Workshop proceedings by beginning 2007 |
| Identifying the main obstacles for the future colliders and the key merit parameters to compare different design and generation of a road map for the required studies (e.g. super conducting material, high/low field magnet design, collider issues, type of cooling, integration, etc.) |  |  |  |  |  |  |  |  |  |  | Workshop proceedings by beginning 2008 |
| Fellow with the task of generating an internet based data base on the ongoing activities related to super conducting magnet developments. |  |  |  |  |  |  |  |  |  |  | Internet based data base by end of 2006 |
| Annual reports summarising status of AMT studies |  |  |  |  |  |  |  |  |  |  |  |

TABLE 1.2b: Deliverables for the Accelerator Beam Instrumentation work package (ABI)

- Proceedings of each workshop, published in electronic form on the web. There are already two bi-annual general beam instrumentation workshops: BIW in the US and DIPAC in Europe. The topical workshops will be attached in time to these events (reduction in travel cost). The proceedings of DIPAC are published under the JACOW system. It would be desirable to publish also the network proceedings under JACOW. - Annual reports (the last year will be also the final report) indicating the progress of the integration activity among various laboratories and addressing each single work package and a global assessment of the progress toward HE-HI hadron collider beyond LHC present energy. The reports will reflect the line given at the annual general meetings.

During its first meeting the ABI group will review and discuss the ongoing R&D program in the institutes. It will define a priority list with issues requiring a stronger interaction and coordination. An integrated work plan will be set and a list of 5 topical workshops in addition to the annual meetings will be established to address them. Workshop dates will be decided for the different topics (T1-T5).

| # Tasks | 2004 |  | 2005 |  | 2006 |  | 2007 |  | # 2008 |  | # Milestones |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| General Collaboration meetings |  |  |  |  |  |  |  |  |  |  | 1 meeting every year |
| Discussion and definitions of priority list: |  |  |  |  |  |  |  |  |  |  | Mid-04: Published report |
| T1: a) Identifying the main obstacles b) setting a road map for the required studies |  |  |  |  |  |  |  |  |  |  | End-04: Workshop proceedings |
| T2: a) Identifying the main obstacles b) setting a road map for the required studies |  |  |  |  |  |  |  |  |  |  | End-05: Workshop proceedings |
| T3: a) Identifying the main obstacles b) setting a road map for the required studies |  |  |  |  |  |  |  |  |  |  | End-06: Workshop proceedings |
| T4: a) Identifying the main obstacles b) setting a road map for the required studies |  |  |  |  |  |  |  |  |  |  | End-07: Workshop proceedings |
| T5: a) Identifying the main obstacles b) setting a road map for the required studies |  |  |  |  |  |  |  |  |  |  | End-08: Workshop proceedings |
| Annual reports summarising status of ABI studies including a final summary report |  |  |  |  |  |  |  |  |  |  | Every year. |

TABLE 1.2c:Deliverables of Accelerator Physics and Synchrotron Design work package (APD)

Form a working group to review, prioritise, and coordinate beam dynamics studies in the different institutes. As an example, a better modelling and understanding of electron cloud effects and their remedies have direct implications for vacuum chamber design, beam instrumentation, and machine performance. Similarly, beam optics constraints, machine protection, and long term particle stability provide design criteria for interaction region layout and magnetic field quality. - Provide a common repository for linear and nonlinear optics programs, impedance estimates, and simulation codes for collective effects (conventional instabilities, beam-beam, space charge, and electron cloud effects). Coordinate the validation of these codes by mutual comparisons and benchmarking by machine experiments, and provide centralised documentation. This will foster the code reliability. - Coordinate extension of the simulation codes to cover the relevant beam physics and the implementation of effective procedures for beam measurements, machine protection, background control, and performance optimisation. Most of this effort will take place in a worldwide international collaboration. - Organize regular collaboration meetings and 2-3 topical workshops, e.g. on IR design, collective effects and/or booster synchrotron design. Publish workshop proceedings in electronic form, with the system of the peer review. In particular, the proceedings of the last workshop and the last annual report will provide general conclusions, design options, and guidelines concerning intensity limitation mechanisms and strategies to achieve high-energy/high-intensity hadron beams in existing or future facilities. - Publish annual reports indicating the progress of the integration activity among various institutes and addressing each single work-package and a global assessment of the progress toward HE-HI hadron beams. These reports will reflect the conclusions and future perspectives discussed at each annual general meeting.

| # Tasks | 2004 |  | 2005 |  | 2006 |  | 2007 |  | 2008 |  | # Milestones |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Collaboration meetings |  |  |  |  |  |  |  |  |  |  | 1 meeting every year |
| Workshops with alternating focus on Optics/Collective Effects. The aim of these workshops is first to document the current beam intensity and luminosity limits imposed by the current hardware capabilities for the optics design and the collective effects of the beam dynamics |  |  |  |  |  |  |  |  |  |  | 2-3 topical workshops |
| Create web site to document APD studies. Catalogue of existing simulation codes |  |  |  |  |  |  |  |  |  |  | Mid-2004: Website |
| Establish a list of priorities and agree on a code repository. Propose code benchmarks and extensions. |  |  |  |  |  |  |  |  |  |  | End-04: Report |
| First results. Priority of tasks established. Create web based code repository. |  |  |  |  |  |  |  |  |  |  | Mid-05: Report, code repository |
| Results on high-priority benchmarks documented. Preliminary optics design options for IR layout and booster synchrotrons. First structured list of intensity limits. Possible new milestones defined. |  |  |  |  |  |  |  |  |  |  | End-05 or -06: Report |
| Annual reports summarising status of APD studies including a final summary report |  |  |  |  |  |  |  |  |  |  | Every year. |

- TABLE 1.2d TRANSVERSAL INTERACTION BETWEEN THE WORK PACKAGES

| Work Package Strategy for | AMT | ABI | APD |
| --- | --- | --- | --- |
| LHC injection energy upgrade | The booster magnet design depends on the options for beam instrumentation and fast beam based feedback systems and the limits on beam intensity based on collective instabilities and electron cloud effects-> the magnet design requires input from the, ABI and APD work packages | Evaluate options for fast beam instrumentation for a new booster ring. -> Provide input for the AMT and APD work packages | Lattice design and beam stability analysis for a new booster ring -> input for AMT work package |
| LHC luminosity upgrade | A redesign of the LHC insertion regions depends on the available magnet technology. -> Provide input for the APD work package | The luminosity steering of ultra high-luminosity insertions depends on the radiation environment and the insertion layout -> the beam instrumentation design depends on input from the APD work package | The new insertion region design depends on the available magnet technology and beam instrumentation -> depends on input from the AMT work package. The maximum achievable beam intensities depend on the collective beam instabilities and radiation considerations |
| Hadron beam intensity limitations | Magnet quench limits, the required cooling for the synchrotron radiation and the possibility for integrating synchrotron radiation absorbers in a cold super conducting environment can limit the maximum achievable beam intensities in a super conducting storage ring | Efficient beam collimation in high intensity proton beams depends on a precise stabilisation of the beam and optics parameters and thus on the available beam instrumentation and options for beam measurement based feed back systems -> collaboration with ABD work package | Provide a structured list of potential processes that can limit the achievable beam intensity (e.g. electron cloud and vacuum instabilities, magnet quench limits and collimation cleaning efficiency, performance of the beam instrumentation and detector back ground control) -> requires collaboration with AMT and ABI work packages |
| Options for future high energy high intensity hadron collider | Identify options for the magnet technology of a future hadron machine |  |  |

| Table 2a HEHIHB-Partners: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Participant institutes | Acronym | Countr | Coordinator | HEHIHB Contact | Assoc.to |
| CEA/DSM/DAPNIA | CEA | F | R. Aleksan | P. Debu |  |
| CERN | CERN | CH | H. Haseroth | H. Haseroth |  |
| Gesellschaft fur Schwerionenforschung | GSI | D | N. Angert | N. Angert |  |
| DESY Hamburg | DESY | D | D. Proch | F. Willeke |  |
| INFN | INFN | I | S. Guiducci | S. Guiducci |  |
| Paul Scherrer Institut | PSI | CH | V. Schlott | V. Schlott |  |
| University of Twente | TEU | NL | A. den Ouden | A. den Ouden |  |
| CCLRC Daresbury & Rutherford Appleton | CCLRC | UK | P. Norton | E. Baynham |  |
| Wroclaw University of Technology | WUT | PL | M. Chorowski | M. Chorowski |  |
| Consejo Superior de Investigaciones Científicas, | CSIC | SP | A. Faus-Golfe | A. Faus-Golfe |  |
| Institutes associate to CERN |  |  |  |  |  |
| Ecole Polytechnique Fédérale de Lausanne | CRPP | CH | H. Haseroth | P. Bruzzone | CERN |
| ENEA | ENEA | I | H. Haseroth | L. Petrizzi | CERN |
| Tech. Univ. Berlin | TUBE | D | H. Haseroth | H. Henke | CERN |
| European Synchrotron Radiation Facility | ESRF | F | H. Haseroth | K. Scheidt | CERN |
| Univ. of Uppsala | UPSA | S | H. Haseroth | C. Ekström | CERN |
| Lawrence Berkeley National Laboratory | LBNL | USA | H. Haseroth | S. Gourlay B. Turner | CERN |
| Brookhaven National Laboratory | BNL | USA | H. Haseroth | A. Gosh P. Wanderer R. Gupta | CERN |
| Fermi National Accelerator Laboratory | FNAL | USA | H. Haseroth | J. Strait | CERN |
| JINR DUBNA | JINR | RUS | H. Haseroth | A. Kovalenko | CERN |
| Institute of High Energy Physics | IHEP | RUS | H. Haseroth | I. Ajguierei | CERN |
| KEK | KEK | J | H. Haseroth | K. Tsuchiya A. Yamamoto | CERN |
| Institutes associated to DESY |  |  |  |  |  |
| FZ Karlsruhe | FZK | D | D. Proch | R. Heller | DESY |
| Technische Universitat Darmstadt | TEMF | D | D. Proch | T. Weiland | DESY |
| Institutes associated to INFN |  |  |  |  |  |
| INFN-Genova | INFN-Ge | I | S. Guiducci | P. Fabbricatore | INFN |
| INFN-Milano, Laboratorio LASA | INFN-Mi | I | S. Guiducci | G. Volpini | INFN |
| University of Rome & INFN-Frascati | INFN-LNF | I | S. Guiducci | B. Spataro | INFN |
| University Naples | INFN-Na | I | S. Guiducci | V. G. Vaccaro | INFN |
| University of Benevento | INFN-Ben | I | S. Guiducci | S. Petracca | INFN |
| Institutes associated to CSIC |  |  |  |  |  |
| University of Valencia | IFIC | SP | A. Faus-Golfe | A. Faus-Golfe | CSIC |

| Table 2b: Network participant participation to the different work packages |  |  |  |  |
| --- | --- | --- | --- | --- |
| Participant | AMT | ABI | APD |  |
| CEA | X |  |  |  |
| CERN | X | X | X |  |
| GSI | X | X | X |  |
| DESY |  | X | X |  |
| INFN | X |  | X |  |
| PSI |  | X |  |  |
| TEU | X |  |  |  |
| CCLRC | X |  |  |  |
| WUT | X |  |  |  |
| CRPP | X |  |  |  |
| ENEA | X |  |  |  |
| TUBE |  |  | X |  |
| ESRF |  | X |  |  |
| UPSA |  | X |  |  |
| LBNL | X | X | X |  |
| BNL | X | X | X |  |
| FNAL | X | X | X |  |
| JINR | X |  |  |  |
| IHEP |  |  | X |  |
| KEK | X |  |  |  |
| FZK | X |  |  |  |
| TEMF |  |  | X |  |
| INFN-Ge | X |  |  |  |
| INFN-Mi | X |  |  |  |
| INFN-LNF |  |  | X |  |
| INFN-Na |  |  | X |  |
| INFN-Ben |  |  | X |  |
| IFIC |  |  | X |  |

- TABLE 2c: PARTICIPANT COMPETENCES AND INTERESTS

| - Participant | - Competences and interest |
| --- | --- |
| CEA | Expertise in superconducting magnets for Accelerators (designer of the HERA and LHC main quadrupoles) and Detectors. Magnet construction techniques, insulation techniques. Test of Sc magnets. Development and qualification of conductor and cable for superconducting magnets. Design of cryogenic apparatus and cryogenic system also for superfluid helium. Heat transfer theory and measurements. Development of HTS and A15 superconductors. Cryogenic electrotechnical expertise. |
| CERN | #### Expertise in Superconducting Magnets for Accelerators and Detectors. Unique expertise of large accelerator complex integration and exploitation. Design and construction of the LHC magnets. Development of magnet constructing technique. Large magnet test capacity. Development of conductor and cable for superconducting magnet and large test capacity at HeII. Design and integration of large cryogenic facilities also at superfluid helium and heat transfer expertise. Handling of beam pipe –magnet related- effect (radiation thermal load on Sc magnets, e-cloud effects). Development of A15 and HTS superconductors, with large application of current leads. Relevant beam dynamics expertise. Wide expertise in linear and nonlinear beam optics, magnetic field quality, and beam measurements. Wide expertise in high intensity effects and luminosity tuning. Wide expertise in machine protection, collimation, and background. Contribution to IR design, beam measurements and correction systems, and optimized beam crossing schemes for future High-Energy/High-Intensity Proton Accelerators, such as the LHC and its injectors or the GSI synchrotrons SIS 100/300. Contribution to simulation and experimental studies of collective and electron cloud effects. Design of experimental, background control in storage ring experiments, machine operation & performance requirements from the experiments point of view, measurement & monitoring of luminosity, development of beam condition, radiation shielding, machine-experiment signal exchange, machine-detector alignment. |
| GSI | #### GSI is designing a new facility for beams of Ions and Antiprotons. Part of the facility is a 100 Tm synchrotron. For this is developing superferric magnets with R&D in this field. Development of a 6T large bore (100mm) cos(theta) dipole. Special design to take care of Ac losses in Sc magnets. Expertise linear and nonlinear beam optics, collective effects in high-intensity proton and ion beams, plasma physics, beam cooling, longitudinal beam dynamics, beam echoes, diffusion, and instabilities. In particular Particle-In-Cell simulations of nonlinear Space Charge phenomena and Electron Cloud instabilities. Further developments and application of such simulation codes will be used to specify magnetic field quality and optics design of fast cycling synchrotrons and to study intensity limitations and ultimate performance of future High-Energy/High-Intensity Proton Accelerators, such as the LHC and its injectors or the GSI synchrotrons SIS 100/300. Operation of UHV accelerator vacuum systems (technologies: cleaning, quality control, pumping, diagnostics). Vacuum R&D: ion induced desorption, room temperature and cold bore vacuum chambers. |
| DESY | Wide expertise in linear and nonlinear beam optics, magnetic field quality, and beam measurements. Wide expertise in high intensity effects and luminosity tuning. Wide expertise in machine protection, collimation, and background. Contribution to IR design, beam measurements and correction systems, and optimized beam crossing schemes for future High-Energy/High-Intensity Proton Accelerators, such as the LHC and its injectors or the GSI synchrotrons SIS 100/300. Contribution to simulation and experimental studies of collective and electron cloud effects. |
| INFN | Experience in the design, construction and operation of particle storage rings. Experience in the design and construction of super conducting magnets and the development of Sc materials for detectors and accelerators. Expertise in large cryogenic test facilities. A detailed list of the laboratory competence and interest appears under the individual INFN branches. |
| PSI | Development of beam condition monitors for high luminosity monitoring and steering. Experience in ultra high vacuum aspects. |
| TEU | #### Design of Sc magnets, construction techniques for very high field magnets design and development of A15 Sc cables. Capacity for cryogenic testing of wires and cables (critical current and other properties) also under mechanical stress. Wide range of expertise in the evaluation and measurement of AC losses and coupling effects. Development and test of HTS superconductors. |
| CCLRC | Long term involvement in superconducting magnet technology for accelerators/Particle Physics Detectors. Main thrust of recent activity is the engineering management of the superconducting End Cap Toroid Magnet for the ATLAS experiment at LHC CERN. Involvement in corrector magnet design/fabrication for the LHC and conductor stability. Expertise in magnet design, construction and materials. Reason for interest: To maintain front line expertise for future contributions to LHC upgrade and next generation high energy accelerators, hadron accelerators in Europe. |
| WUT | Theoretical and experimental expertise in the following areas: Cryogenics of miniature and large systems. Thermohydraulics of resistive transitions of sc magnets. Cryogenic insulation and low temperature heat transfer. |
| CRPP | #### Design and characterization of high current carrying superconductors (both low and high Tc). #### Experiments and analyses in the field of ac losses, quench and stability. Fusion magnets. World largest test facility for low temperature, short length superconductors (SULTAN). |
| ENEA | #### Long experience in using tools capable to determine the nuclear responses in different components of magnetic fusion reactors. Those have been used (Monte Carlo methods mainly) to optimize the shields necessary to protect from the nuclear radiation the Superconducting Coils used to sustain the plasma in magnetic fusion reactors. Relevant work and contracts for ITER (International Thermonuclear Experimental Reactor). #### Reasons for Interest: Our expertise can be useful in shield design as we should be interested in applications different than magnetic fusion. Very interesting would be the understanding of the limits of the operation of the Coils under irradiation, how the damage/nuclear heating can affect the Coil performance. |
| TUBE | Wide expertise in electromagnetic field calculations, study of collective effects, and impedance estimates for accelerator structures. Development and customisation of the code GdfidL for electromagnetic field and impedance calculations. Further developments and application of similar simulation codes will be used to characterise the impedance, and to study intensity limitations and ultimate performance of future High Energy/High Intensity Hadron Accelerators, such as the LHC and its injectors. |
| ESRF | Beam dynamics and beam instrumentation expertise. Experience in the operation of ultra high vacuum in the presence of high intensity beams. |
| UPSA | Experience in the operation of ultra high vacuum and beam instrumentation. |
| LBNL | Expertise in SC magnets for accelerators and wide experience in very high field design and construction technique. Test of Sc magnets. Reference centre for cabling of Rutherford cable and of A15 and HTS development and test for accelerators |
| BNL | #### Expertise in SC hadron collider integration and operation, Accelerator Magnets design and construction, cable design, and test; recent development for cycling SC magnets and HTS special designed magnets. |
| FNAL | #### Expertise in SC hadron collider integration and operation. Design and construction of accelerator magnets, test of magnets. Specific experience in high field A15 accelerator magnets R&D, design of innovative solution of VLHC (like the handling of synchrotron radiation). Radiation shielding calculations. |
| JINR | Expertise in accelerator magnets and integration. Design capability and studies on synchrotron radiation effect. Very special expertise in fast cycled magnets at low temperature |
| IHEP | - Radiation and shower calculations |
| KEK | Expertise in Sc magnets for Accelerators and detectors and SC accelerator integration. Development of design and constructing techniques for super conducting magnets, development of special conductors. Experience in the operation of storage rings with electron cloud effects and development of electron cloud simulation tools |
| FZK | #### Central research areas of the Institute for Technical Physics are superconductivity and cryogenics including their applications. One focal point for engineering developments is the work for the Program Nuclear Fusion, but other areas as superconductivity for power engineering and high field magnets are treated intensively as well. #### Reasons of Interest: to provide the expertise of the institute in superconductor and sc magnet development (design, construction and cryogenic test facilities) to the community to develop technology for next generation accelerator magnets. |
| TEMF | Relevant beam dynamics expertise: Relevant beam dynamics expertise: CST MICROWAVE STUDIO, CST EM STUDIO, CST DESIGN STUDIO, CST MAFIA customisation for electromagnetic field and impedance calculations. Impedance of accelerator structures, also with rough surface. Study of collective effects and simulations of beam instabilities. Further developments and application of such simulation codes will be used to characterise the impedance, and to study intensity limitations and ultimate performance of future High-Energy/High-Intensity Proton Accelerators, such as the LHC and its injectors. |
| INFN-Ge | Superconducting magnet design and construction techniques for detectors. Quench and stability analysis and test. Design of Sc cables for detectors, development and test of conductors and cables for Sc magnets. Development of HTS. Study and measurements of AC and coupling effects. |
| INFN-Mi | Superconducting Magnet design for detectors and accelerators. Construction technique and test capacity of magnets and components. Design of conductor and cable for Sc magnets, test of wires and cables. Quench analysis. Cryogenic and cryostat design and construction. |
| INFN-LNF | Relevant beam dynamics expertise: Impedance calculations, surface waves, and trapped modes in accelerator structures. Laboratory measurements of coupling impedances. Single- and multi-bunch beam instabilities. Further developments and application of analytic estimates and simulation codes will be used to characterise the impedance, and to study intensity limitations and ultimate performance of future High-Energy/High-Intensity Proton Accelerators, such as the LHC and its injectors, including beam dynamics with barrier buckets. |
| INFN-Na | Relevant beam dynamics expertise: Impedance estimates in accelerator structures. Laboratory measurements of coupling impedances. Single- and multi-bunch beam instabilities. Low energy boosters. Plasma physics and Electron Could effects for very high intense bunches. Advanced studies in halo formation. Further developments and application of analytic estimates and laboratory measurements will be used to characterise the impedance, and to study intensity limitations and ultimate performance of future High-Energy/High-Intensity Proton Accelerators, such as the LHC and its injectors. |
| INFN-Ben | Relevant beam dynamics expertise: Impedance estimates in accelerator structures. Single- and multi-bunch beam instabilities. Further developments and application of analytic estimates and simulation codes will be used to characterise the impedance, and to study intensity limitations and ultimate performance of future High-Energy/High-Intensity Proton Accelerators, such as the LHC and its injectors, including beam dynamics with barrier buckets. |
| IFIC | Beam Dynamics expertise: Study of non-linear resonance driving terms, localisation of sources of nonlinearity, and analysis of beam measurement data also with Normal Form techniques applied to AC-dipole excitation. Optics modelling of machine imperfections. Further development and application of these techniques will be used to specify magnetic field quality, beam measurements and correction systems, and optimized beam crossing schemes for future High-Energy/High-Intensity Proton Accelerators, such as the LHC and its injectors or the GSI synchrotrons SIS 100/300. |

## Table 3a:  Roles & Activities of the AMT Participants

| - Participant | - Competences and interest |
| --- | --- |
| ## CERN | Its main role is to contribute to field design, both low and high field, in validating the new structure according to accelerators needs, in quench and stability studies, in synchrotron radiation handling and in coordinating the activities in order to aim to realistic developments, relevant for upgrade or new accelerators. It has also the role of organizing the meetings (included the topical workshop) and to coordinate the activity of the database. AMT1, AMT2, AMT3, AMT4, AMT5 |
| CRPP (associated to CERN) | Its main contribution is in the area of the high field superconductors, in stability, in evaluation of cable parameters and cable properties and in the test facilities. AMT1, AMT2, AMT3 |
| ENEA (associated to CERN) | Its main role is in the evaluation of stability of the high field magnet under severe radiation dose and optimization of shielding. AMT1 |
| LBNL (associated to CERN) | Its main role is in the area of the high field cable development, in cabling techniques, in providing information on new coil and magnet structure and assessing their suitability for collider. Also active in relating general collider issues to magnet, to cable design and to cost. Active also in database and workshop organization. AMT2, AMT4, AMT5 |
| BNL (associated to CERN) | Its main role is to provide id to provide inputs on results on high fields conductors and small coils developments. Active in the area of cycled magnets and test for stability and cryogenic losses evaluation. Active also in database and workshop organization. AMT1, AMT2 |
| FNAL (associated to CERN) | Its main role is to contribute to field design, both low and high field, in particular for low field LHC booster and for LHC luminosity upgrade. Also to provide information on the US R&D on high field magnet design and modelling. Activity also in data base and workshop organization. AMT3, AMT4, AMT5 |
| JINR (associated to CERN) | Its main contribution is in the area of design of low field magnets and especially for fast cycling, in stability, quench and losses computation. Also active in synchrotron radiation area and collider issue. AMT2, AMT3, AMT5 #### . |
| KEK (associated to CERN) | Its main role is in magnet design, both low and high field and in conductor stability (coupling, losses) and field errors. Also active in the area of synchrotron handling and collider issue. AMT1, AMT2, AMT3, AMT4, AMT5 |
| CEA | Its role is to contribute mainly in the high field design, in the magnet assembly conception and in the validation of the novel structure. Also, it will act as reference laboratory for insulation and be active in conductor development, in cryogenic and thermal evaluation. Contribution to topical workshop organization. AMT1, AMT2, AMT3, AMT4, AMT5 |
| GSI | Its main role is to contribute in the low filed ramped magnet design, both for SPS upgrade and for a booster ring in the LHC, providing the collaboration with the experience that is accumulating today with the GSI project. Also to provide carefully evaluation of the cable losses during ramp and of the comparison with the models and a contribution to the database. AMT2, AMT3, AMT4 |
| DESY (in AMT only as main contractor for FZK) and Associate FZK (associated to DESY) | FZK’s contribution is on high field magnet design and computations and on cryogenic test facilities and high performance superconductors technology. AMT1, AMT4 |
| ## INFN (Milan and Genoa branches) | Its main role is to contribute to conductor developments, conductor tests and measurements with different techniques, evaluation of the stability and protection of magnets. Contribution to workshop organization and to radiation deposition issue. AMT1, AMT2, AMT3, AMT4 |
| TEU | Its role is to contribute to basic high field magnet design suitable to novel materials like Nb3Sn and to coil structure techniques. Also it contributes to superconductor measurements techniques, to validation of new conductors, to problem specific of cables and to data base. AMT1, AMT4 |
| CCLRC (or RAL) | Its contribution will be mainly in the area of high field design and coil stability, quench protection, radiation hardness of materials. AMT1, AMT4 |
| WUT | Its main contribution will be mainly in thermal design of high and low field magnets, in heat transfer and stability studies and optimization of the cryogenic design of experimental test facility for cables and magnets. AMT1, AMT2 |

## Table 3b:  Roles & Activities of the ABI Participants

| - Participant | - Competences and interest |
| --- | --- |
| ## CERN | Most of the ABI work-packages have a potential application for the LHC project or they can benefit from expertise, which is presently existing or being developed at CERN for the LHC. CERN will contribute with technical work to all work-packages and will hence be well positioned to act as “driving motor” for the network knowledge exchanges as foreseen under the CARE program. In addition CERN is involved in the parallel US-LARP program and hence will organize knowledge exchange events between CARE and US-LARP collaborating partners. |
| ESRF (associated to CERN) | Its main contribution will be in the field of photon beam position monitors. ESRF is a light source with an electron beam, so most of the ABI work packages are not relevant to ESRF. In ABI3 (advanced transverse diagnostics) several people imagine presently high sensitivity position monitor based on synchrotron light from the hadron beams. ESRF can contribute with its experience on photon beam detection. |
| UPSA (associated to CERN) | Its role could be a contribution to several work packages. This has presently not been negotiated any further. |
| LBNL (associated to CERN) | This laboratory can contribute significantly to 2 work packages: - ABI1: LBNL has made studies for luminosity monitoring based on the measurements of the very forward neutral particle flux and studies on luminosity steering and beam finding. - ABI6: LBNL has shown expertise on remote equipment handling during the last GAN workshops. |
| BNL (associated to CERN) | This laboratory can contribute significantly to 3 work packages: 1) ABI3+ABI4: BNL has developed a PLL (Phased locked loop) circuit for tune diagnostics at RHIC. The gained experience will be very valuable for the work package ABI3. In addition this circuit has been used for active control of the betatron tunes, which is the scope of work package ABI4 2) ABI6: BNL has shown expertise on remote equipment handling during the last GAN workshops. |
| FNAL (associated to CERN) | This laboratory can contribute significantly to 3 work packages: 1) ABI2: At FNAL theoretical studies and test experiments have been made for the compensation of non-linear effects with a (non-linear) electron beam lens. This knowledge is complementary to the wire compensation and can lead to a very fruitful exchange. 2) ABI3: FNAL has experience from the tevatron running on tune diagnostics during energy ramping. 3) ABI6: FNAL has shown expertise on remote equipment handling during the last GAN workshops. |
| GSI | GSI has a long lasting experience on profile monitoring for various hadron beams. This experience will be useful for work package ABI5. |
| DESY | GSI has long lasting experience from the operation of the HERA collider. DESY will contribute to: ABI1: since the HERA collider is made from two separate rings, the collision optimization and maintaining the settings during the run have been studied at HERA. ABI3+4: HERA has been using during its whole operation a tune diagnostic based on chirped beam excitation and operator control of the machine parameters. ABI5: Beam Halo diagnostics is presently of great interest in the interaction regions of HERA. ABI6: DESY is the leading laboratory on GAN efforts for remote equipment control. |
| PSI | PSI has chosen digital receivers for its beam position monitoring system, which is so far nowhere else implemented in the laboratories of the CARE network. This experience can be useful for the work packages ABI3 and ABI4. |

## Table 3c:  Roles & Activities of the APD Participants

| - Participant | - Competences and interest |
| --- | --- |
| ## CERN | Most of the APD work-packages have a potential application for the LHC project or can benefit from expertise developed at CERN to reach and exceed nominal LHC performance. CERN will contribute with analytic estimates, simulations, and machine experiments to all work-packages and will hence be well positioned to act as a “driving motor” for the network knowledge exchanges as foreseen under the CARE program, including code benchmarking and web based repository. In addition CERN is involved in the parallel US-LARP program and hence will organize knowledge exchange events between CARE and US-LARP collaborating partners. APD1, APD2, APD3, APD4, APD5, APD6, APD7 |
| LBNL (associated to CERN) | This laboratory will contribute to beam-beam and electron cloud studies, having a strong expertise in multi-particle simulations. APD4, APD5 |
| BNL (associated to CERN) | This laboratory will contribute to beam dynamics studies on intensity limitations and perform machine experiments at the RHIC accelerator. In view of its expertise in linear and nonlinear beam optics, it will also contribute to the Interaction Region design and magnet field quality specification for the LHC luminosity upgrade. APD1, APD2, APD4, APD5, APD6, APD7 |
| FNAL (associated to CERN) | This laboratory will contribute to theoretical studies on intensity limitations and perform machine tests at the Tevatron. This collider is ideal to investigate beam-beam effects, especially with long-range encounters, loss mechanisms, and beam measurements of non-linear machine parameters. APD4, APD6, APD7 |
| KEK (associated to CERN) | This laboratory will contribute to theoretical studies on intensity limitations and perform machine experiments at the KEK B-Factory. It will especially contribute to beam-beam and electron cloud simulations, in view of its strong expertise in multi-particle codes. APD4, APD5 |
| TUBE (associated to CERN) | This University will contribute to electromagnetic field calculations by developments and customisation of the code GdfidL to characterize the impedance, and to study intensity limitations and ultimate performance of the LHC and its injectors. APD3, APD4 |
| GSI | This laboratory will further develop particle-in-cell simulation codes for nonlinear space charge phenomena and electron cloud instabilities and apply them to specify magnetic field quality and optics design of fast cycling synchrotrons, and to study intensity limitations and ultimate performance of future High-Energy/High-Intensity Proton Accelerators. The experience that is accumulating today with the GSI project will provide important contributions to the understanding of halo formation and loss mechanisms in fast cycling machines. AP2, APD4, APD5, APD6, APD7 |
| DESY | Given its wide expertise in beam dynamics and the operational experience with the HERA collider, this laboratory will contribute to most of the work-packages. In particular IR design, beam measurements and correction systems, simulations and experimental studies of collective and electron cloud effects. APD1, APD2, APD4, APD5, APD6, APD7 |
| TEMF (associated to DESY) | This University will contribute to electromagnetic field calculations by developments and customisation of the code MAFIA to characterize the impedance, and to study intensity limitations and ultimate performance of the LHC and its injectors. APD3, APD4, APD5 |
| IFIC (associated to CSIC) | This University will further develop optics modelling, analysis of beam measurements and non-linear resonance driving terms, and apply these techniques to Interaction Region design and magnet field quality specification for the LHC luminosity upgrade, as well as study of halo formation and loss mechanisms. APD1, APD2, APD6 |
| INFN-Ben (associated to INFN) | This University will contribute to analytic estimates to characterise the impedance and to study intensity limitations and ultimate performance of future High-Energy/High-Intensity Proton Accelerators, such as the LHC and its injectors, including electron cloud effects. APD3, APD4, APD5 |
| INFN-LNF (associated to INFN) | This Laboratory will contribute to impedance measurements and estimates and to the study of intensity limitations and ultimate performance of future High-Energy/High-Intensity Proton Accelerators, such as the LHC and its injectors, including beam dynamics with barrier buckets. APD3, APD4 |
| INFN-Na (associated to INFN) | This University will contribute to impedance measurements and estimates and to the study of intensity limitations and ultimate performance of future High-Energy/High-Intensity Proton Accelerators, such as the LHC and its injectors, including plasma approaches to electron cloud effects and halo formation mechanisms. APD3, APD4, APD5, APD7 |

## TABLE 4a: Contact Person for the AMT Work Package:

| Institute | AMT1 | AMT2 | AMT3 | AMT4 | AMT5 |
| --- | --- | --- | --- | --- | --- |
| CEA | C. Meuris | J. Rifflex | P. Vedrine | A. Devred | P. Vedrine |
| CERN | A. Siemko | L. Bottura | G. De Rijk | L. Oberli S. Russenschuck | L. Rossi L. Tavian |
| CRPP | P. Bruzzone | P. Bruzzone | P. Bruzzone |  |  |
| GSI |  | G. Moritz E. Fischer | G. Moritz E. Fischer | G. Moritz E. Fischer |  |
| ENEA | L. Petrizzi |  |  |  |  |
| FZK | R. Heller |  |  | R. Heller |  |
| INFN-Ge | P. Fabbricatore | P. Fabbricatore | P. Fabbricatore | P. Fabbricatore |  |
| INFN-Mi | G. Volpini | G. Volpini | G. Volpini | G. Volpini |  |
| CCLRC | E. Baynham |  |  | E. Baynham |  |
| TEU | A. den Ouden |  |  | A. den Ouden |  |
| WUT | M. Chorowski | M. Chorowski |  | M. Chorowski |  |
| BNL | A. Gosh | P. Wanderer |  | R. Gupta |  |
| FNAL |  |  | J. Strait | J. Strait | J. Strait |
| LBNL |  | S. Gourlay |  | S. Gourlay | S. Gourlay |
| JINR |  | A. Kovalenko | A. Kovalenko |  | A. Kovalenko |
| KEK | K. Tsuchiya | T. Ogitsu | T. Ogitsu | A. Yamamoto | A. Yamamoto |

## TABLE 4b: Contact Person for the ABI Work Package:

| Institute | ABI1 | ABI2 | ABI3 | ABI4 | ABI5 | ABI6 |
| --- | --- | --- | --- | --- | --- | --- |
| CERN | H. Schmickler | J.P. Koutchouk | A. Burns | J. Wenninger | E. Bravin | H. Schmickler |
| GSI |  |  |  |  | A. Peters | A. Peters |
| DESY |  |  | S. Herb | J. Klute | K. Wittenburg | A. Peters |
| PSI |  |  |  | V. Schlott |  |  |
| ESRF |  |  |  |  | K. Scheidt | K. Scheidt |
| UPSA |  |  | V. Ziemann |  |  | V. Ziemann |
| BNL | A. Drees |  | P. Cameron | P. Cameron |  | S. Peggs |
| LBNL | B. Turner |  |  |  | B. Turner | P. Denes |
| FNAL | J. Marriner | V. Shiltsev | D. McGuinnis | J. Marriner |  | J. Marriner |

## TABLE 4c: Contact Person for the APD Work Package:

| Institute | APD1 | APD2 | APD3 | APD4 | APD5 | APD6 | APD7 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CERN | O. Bruning | O. Bruning | F. Ruggiero | F. Ruggiero | F. Zimmermann | O. Bruning | F. Zimmermann |
| DESY | F. Willeke | F. Willeke |  | F. Willeke | F. Willeke | F. Willeke | F. Willeke |
| GSI |  | O. Boine-Frankenheim |  | O. Boine-Frankenheim | O. Boine-Frankenheim | O. Boine-Frankenheim | O. Boine-Frankenheim |
| LEII | A. Faus-Golfe | A. Faus-Golfe |  |  |  | A. Faus-Golfe |  |
| INFN-BEN |  |  | S. Petracca | S. Petracca | S. Petracca |  |  |
| INFN-LNF |  |  | B. Spataro | B. Spataro |  |  |  |
| INFN-NA |  |  | V. Vaccaro | V. Vaccaro | V. Vaccaro |  | V. Vaccaro |
| TEMF |  |  | T. Weiland | T. Weiland | T. Weiland |  |  |
| TUBE |  |  | H. Henke | H. Henke |  |  |  |
| BNL | S. Peggs | S. Peggs |  | S. Peggs | S. Peggs | F. Pilat | S. Peggs |
| FNAL |  |  |  | T. Sen |  | T. Sen | T. Sen |
| LBNL |  |  |  | M. Furman | M. Furman |  |  |
| KEK |  |  |  | K. Ohmi | K. Ohmi |  |  |

## Table 5a: AMT Execution Plan for the first 18 Months

| Dates | First half 2004 | Second half 2004 | First half 2005 |
| --- | --- | --- | --- |
| Network Workshops and Meetings | First general meeting of N4-AMT (may be anticipated in 2003) | First topical workshop on Superconductors | Second general meetings of N4-AMT Meeting on data base |
| Purpose | Organization AMT, connexion between laboratories Establish list of priorities. | Envisage a roadmap for conductor development | Identify the main obstacle to high field technology and to ramped magnet technology for large colliders. Establish data base characteristics |
| Deliverables General | Web site AMT-N4 with structured information flow | Report on N4-AMT organization and conductor development roadmap. | Proocedings 1st topical workshop Data base web site and first report |
| Deliverables Specific | WP1 and WP4: list of numerical codes and comparison for design, stability and protection studies. | WP1 and WP4: identification of main limiting issue and suggestions for integration of European programs in the international frame. WP2 and WP3: short report on different alternatives/advantages for low field options R&D steps WP5 : first identification of the general issues relevant to magnet design | WP1 and WP2: review of development of US and ITER on conductors and on magnet technology relevant for LHC upgrade WP2 and WP3: report preparing the 2nd topical workshops on low field magnets. WP5: preliminary report on scaling law for magnet and cryogenic cost scaling laws |

## Table 5b: ABI Execution Plan for the first 18 Months

| Dates | First half 2004 | Second half 2004 | First half 2005 |
| --- | --- | --- | --- |
| Network Workshops and Meetings | First general meeting of N4-ABI (may be anticipated in 2003) | Workshop on the first topic selected | meetings of the second topic selected |
| Purpose | Organization of ABI, Establish interconnexion between the participants, identification of the tasks and definition of priorities. | Identify the obstacles and the key issues of the topic | Identify the obstacles and the key issues of the topic |
| Deliverables General | List of the five selected topics with the studies they require | Establish a road map and give detail on the study planned. | Establish a road map and give detail on the study planned. |
| Deliverables Specific | Report on the organisation, giving topics and priorities | Proceedings of the workshop on the first topic | Intermediate report on the progress made on the second topic |

## Table 5c: APD Execution Plan for the first 18 Months

| Dates | First half 2004 | Second half 2004 | First half 2005 |
| --- | --- | --- | --- |
| Network Workshops and Meetings | First general meeting of N4-APD | First topical workshop on Optics/Collective Effects | Second general meetings of N4-APD. Meeting on simulation codes benchmarking and web based code repository. |
| Purpose | Organization APD, connexion between laboratories and Universities. Establish list of priorities. | Start discussions on a structured list of beam intensity limitations, envisage a roadmap for synchrotron and IR designs, discuss priorities for future beam dynamics studies. | Continue discussions in view of a structured list of beam intensity limitations, establish a roadmap for synchrotron and IR designs, establish priorities and plans for future beam dynamics studies, simulation code developments, and machine experiments. |
| Deliverables General | Web site N4-APD with structured information flow. | Report on N4-APD organization, beam intensity limitations, and roadmap for synchrotron and IR designs. | Procedings of 1st topical workshop. Web based code repository and first report. |
| Deliverables Specific | WP1-WP7: catalog of existing simulation codes, comparison of alternative synchrotron and IR designs, list of beam dynamics studies and experiments required to validate different options. | WP1,WP2, WP6, WP7: short report on different alternatives/advantages of synchrotron and IR designs, propose beam dynamics experiments to validate tuning strategies. WP3, WP4, WP5: identification of main intensity limitations, decide impedance estimates for critical components, investigate advantages of super-bunches for electron cloud and beam-beam effects. | WP1,WP2, WP6, WP7: report on alternative synchrotron and IR designs, compare tolerances versus magnet technology issues, address machine protection and collimation, prioritize beam dynamics experiments to validate simulation results and tuning strategies. WP3, WP4, WP5: prioritize main intensity limitations, establish impedance for critical components, establish criteria to chose between conventional and super-bunches. |

## Table 6:  Expected and requested cost per participant and work package in K€ :

## The cost estimates for AMT* include additional costs for a fellow and a consultant

| Participant | Cost model | AMT |  | ABI |  | APD |  | SUM (including Coord. Reserve) |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Exp. Req. k€ |  | Exp. Cost | Req. | Exp. | Req. | Exp. | Req. | Exp. | Req. |
|  |  |  | Fund. | Cost | Funding | Costs | Fund. | Cost | Funding |
| CEA | FC | 25 | 17.5 |  |  |  |  | 25 | 17.5 |
| PSI | AC |  |  | 6 |  |  |  | 6 |  |
| DESY | AC | 7.1 | 5 | 11 | 8 | 17 | 10 | 35.1 | 23 |
| GSI | FC | 3.6 | 2.5 | 8.5 | 7 | 11 | 7 | 23.1 | 16.5 |
| INFN | AC | 32.1 | 22.5 |  |  | 22 | 14 | 54.1 | 36.5 |
| CERN | AC | 191.6 | 102.5 | 59.5 | 40 | 39 | 25 | 315.1** | 182.5** |
| TEU | FC | 17.9 | 12.5 |  |  |  |  | 17.9 | 12.5 |
| WUT | AC | 7.1 | 5 |  |  |  |  | 7.1 | 5 |
| CCLRC | FC | 3.6 | 2.5 |  |  |  |  | 3.6 | 2.5 |
| CSIC | AC |  |  |  |  | 6 | 4 | 6 | 4 |
| SUM |  | 288 | 170 | 85 | 55 | 95 | 60 | 493 | 300 |

*Note for AMT: CERN includes ENEA and CRPP-EPFL as associated lab, INFN includes INFN-Mi and INF-Ge and DESY appears as CARE contractor for FZK

**The Expected Cost for CERN includes an additional 25K€ for coordination travel costs while the requested Funding includes an additional 15K€ for coordination travel costs.