CARE INTEGRATED ACTIVITY

JRA2 : Charge production with Photo-injectors (PHIN)

Activity Report for the first quarter of 2004

Work Package 1: Management and Coordination (Leader: A. Ghigo, INFN-LNF; Deputy Leader:L. Rinolfi, CERN)

The photoinjector joint research activity (PHIN) began after the CARE kick-off meeting. The first PHIN Steering Committee (SC) meeting was organized in Paris on February 3rd 2004. Specialised meetings between LAL Orsay and CERN on Nepal and CTF3 guns (January 13th 2004) and CCLRC-RAL and CERN on the CTF3 Laser (February 10th 2004) have also taken place.

The first PHIN Collaboration meeting, in the presence of the PHIN Review Committee, took place in Frascati (May 5th 2004) alongside the parallel session of the first ELAN Collaboration meeting. Summaries of the reports from the individual JRA members appear below. The second PHIN SC meeting followed (May 6th 2004) in parallel with the ELAN SC meeting

A web-site has been created (http://www.infn.it/phin/) which is linked to the CARE site.

PHIN Review Committee, nominated at the first PHIN SC meeting, is composed by the following researcher :

- Roberto.Corsini (CERN, Geneva)

- Klaus Floetmann (DESY, Hamburg)

- Paolo Michelato (INFN, Milano)

- Ingo Will (MBI, Berlin)

Work Package 2: Charge Production: CP (Leader: , J. Teichert, FRZ-ELBE)

CERN:

A number of measurements have been performed with existing apparatus. Automatic control of the laser beam position after the transfer optics has been demonstrated, meeting the PHIN specification.

Measurements of conversion efficiency from the IR to the visible and from the visible to the UV have been performed for the crystal combinations BBO – LBO and LBO – KDP.

The reconditioning, with minor modification, of the co-evaporation chamber is complete.

Data on the lifetime and quantum efficiency of photocathodes used in recent experiments have been collected and statistical analysis has been performed.

TEU:

A report on photocathode experience in the Twente University photoinjector (a Los Alamos design) is in preparation.

An exchange of expertise with the CERN and FZR institutes on quantum efficiency and lifetime versus cathode material thickness and purity, vacuum and operating conditions has begun.

Work Package 3: Laser:  LAS (Leader: G. Hirst, CCLRC-RAL)

CCLRC-RAL:

The specifications for the high power oscillator are ready. The documents needed for the call for tenders will be complete by the end of May.

Detailed design of the high power amplifiers is under way. The fundamental issues include thermal lensing, thermal fracture, pulse energy stability and related feedback and control. The specifications for the amplifier pump diodes will be prepared to allow a call for tender to begin at the end of May.

INFN-LNF:

First experiments on pulse shaping with the acousto-optic modulator (Dazzler) have been performed in collaboration with Politecnico Milano, achieving pulse characteristics meeting the required target before the amplifier system.

Simulations on transverse pulse shaping have been carried out in order to optimise the amplitude uniformity of the laser spot on the cathode.

Studies of the laser – photoinjector optical transfer line pointing stability are in progress.

INFN-MI:

Theoretical studies of temporal pulse shaping using a Liquid Crystal Mask (LCM) are making good progress.

A genetic algorithm to optimise the phase mask configuration, taking into account the nonlinearities of the amplifiers and the UV generation system, has been developed.

The upgrade of the existing laser system is under way in order to perform experimental tests of the LCM

Work Package 4: RF Gun and Beam Dynamics: GUN (Leader: G.Bienvenu, CNRS-Orsay)

CNRS-Orsay:

A design for the 3 GHz RF gun has been completed, including the vacuum pump section.

Beam dynamics simulations have been performed in the high charge regime.

Drawings are ready to begin construction of a prototype.

CNRS-LOA:

Measurements of the energy and quality of the electron beam produced from a laser-driven plasma have recently been performed using existing hardware.

3D simulations on particle production by the laser-plasma interaction have been developed, and measurements have been made of electron beam quality versus gas jet pressure.

Plasma channelling has been also studied to achieve improved performance.

Studies of the characteristics and specifications for the 1 GeV spectrometer are in progress.

FZR-ELBE:

The superconducting cavity design has been completed. Two complete cavity systems have been ordered: the first for technology test and bench measurements and the second, using premium grade Nb, for the final application.

The fabrication of the cavity tuners is finished

The design of the photocathode cooling system is complete and it is now in fabrication.

The design of the cathode transfer system and preparation chamber is complete.

Experimental activities and measurements on cathodes prepared with the existing hardware are going on.