CARE/NA2: 2nd & 3rd Quarterly Report 2004

Version 4/10/2004

Title: Beams for European Neutrino Experiments (BENE)

Coordinator: V. Palladino (INFN-Na), Deputy: E. Gschwendtner (UniGe)

## Beams for European Neutrino Experiments

Participating Laboratories and Institutes:

| Institute (participant number) | Acronym | Country | Coordinator | Scientific Contact | Associated to |
| --- | --- | --- | --- | --- | --- |
| CCLRC Rutherford Appleton Laboratory (20) | CCLRC | UK | P. Norton | R.Edgecock |  |
| Commissariat à l’Energie Atomique (1) | CEA | F | R. Aleksan | J. Bouchez |  |
| CERN (17) | CERN | CH | G. Guignard | H. Haseroth | FNAL, LBL, BNL, UnO |
| Forschungszentrum Jülich (7) | FZJ | D | R. Tölle | F. Goldenbaum | NRG, IPUL |
| Universite’ Catholique de Louvain la Neuve (2) | UCLN | B | T. Delbar | T. Delbar |  |
| Université de Geneve (18) | UNI-GE | CH | A. Blondel | A. Blondel | UNI-Bern, UNI-Neuchatel, PIUZ |
| INFN (10) | INFN | I | S. Guiducci | V. Palladino | Bari,Genova, LNGS, LNL, LNF Milano, Napoli, Padova, Pisa, Roma3, Torino, Trieste |
| Technical University Munich (8) | TUM | D | M. Lindner | M. Lindner |  |
| Gesellschaft fur Schwerionenforschung, Darmstadt(4) | GSI | D | N. Angert | B. Franzke |  |
| Paul Scherrer Institute (19) | PSI | CH | V. Schlott | K. Thomsen |  |
| Imperial College London (21) | ICL | UK | K. Long | K. Long | BAT , BRU, CAM, DUR, EDIN, GLA, ULI, UOX, SHEF, QMUL, SOTON, SUSS |
| CSIC(16) | CSIC | E | A. Faus-Golfe | F. Sanchez | UBa, IFIC, UAM |
| CNRS (3) | CNRS | F | T. Garvey | J. Dumarchez | CNRS IN2P3, Orsay, Lyon, ISN, LPHNE, CENBG |

Main Objectives: Establish a roadmap to superior accelerator neutrino facilities, assembling a community capable to establish, propose and sustain the necessary R&D activities.

Cost:

| Total Expected Budget | EU Funding |
| --- | --- |
| 1367 K€+ CH Total 1367 K€+ CH | 447 K€ |

1	Management Activity	3

1.1	Meetings	3

2	Dissemination Activity	9

2.1	List of talks	11

2.2	List of papers	14

2.3	Web site	16

3	Status of the Work	17

Management and Communication. General scope and progress.

3.1	Work Package 1 Physics	19

3.2	Work Package 2 Driver	34

3.3	Work Package 3:Target	Error! Bookmark not defined.

3.4	Work Package 4: Collector	Error! Bookmark not defined.

3.5	Work Package 5: Novel Neutrino Beams 	Error! Bookmark not defined.

- Management Activity

The following management activities have taken place:

1) The BENE steering group has met in flesh on the occasion of both the BENE weeks and of the Nufact04 Workshop. It has also had several phone meetings. By means of these we organized the setting up phase, distribution of documentation, the first organization of the Web pages, the detailed programs of the BENE weeks, the first steps in the preparation of the DESY Workshop and finally the preparation of quarterly reports.

Most of the SG was deeply involved

- in the preparation and the follow ups of the MMW Workshop at CERN. Regular bi-weekly meetings made that work possible. This involved a strict cooperation with the management of the EURISOL project.

- in the world wide cooperation in the preparation of the International NuFact04 Workshop in Osaka.

- in the preparation of a proposal to EU for a Neutrino Factory and Superbeam Design Study. Many meetings and studies were devoted to that. This effort is lead by R. Edgecock with a steering group that involves most the BENE WP coordinators. While that deadlineis now procrastinated, much progress was achieved and we are confident that that will prove valuable in the long term. While we keep looking also for other opportunities in the shorter term.

Luckier fate occurred to the BETABEAM WP5c team. It took important responsibility in the preparation of the proposal for the Eurisol Design Study, that was recently approved.

2) The group of 13 representatives of the institutions in BENE has had a phone meeting in May to discuss criteria for distribution of resources and to try to improve contacts and connectivity.

We plan to invest yet more energy in this sector, as we hope that more connectivity and further coherence can be gained.

[Indicate any significant management tasks carried out during the reporting period, e.g. communication between partners, co-operation with other projects/programmes if any….]

  - Meetings

    - List of meetings

The major events organized by BENE so far are summarized in Table 1.1.1a (where future events in preparation are in italics). These were:

1) the 1st BENE Week Feb 18-21. This is the regular week of meetings of BENE related work packages, study groups and R&D projects.

2) a MICE Proto-Collaboration Meeting at the end of March at CERN. BENE is fostering the success of this international effort (a Muon Ionization Cooling Experiment)

3) the 2nd regular BENE Week of meetings of study groups and R&D projects in May the week at CERN. This was reduced in length, to leave space to hold

4) The “Workshop on Multi Mega Watt Proton Source”, May 25-27. This international meeting was well attended and is likely to prove an important milestone in our progress towards a new European Neutrino Complex.

5) The Nufact04 International Workshop on Neutrino Factory and Superbeams in Osaka. This Workshop is the annual world-wide forum in our sector. BENE participated in its preparation and contributed to the sessions as it did to the associated NuFact04 School. The proposal to hold NUFact05 in Europe was presented and approved.

6) A MICE Proto-Collaboration Meeting in Osaka was held immediately after NuFact04 and the last one in 2004 will be held at Rutherford Lab at the end of October

7) A joint Workshop of WP1 (PHYSICS) and WP5, ), “Exploring th impact of new

neutrino beams” will take place in Trento, with the patronage of ECT, October18-22. It

will be devoted to explore the comparative merits of the different type of novel neutrino

beams. Its results will be reported to the 3rd general BENE meeting in DESY, that is

again a Workshop, on “The future of accelerator neutrino physics in Europe”, Nov 2-3.

In addition, BENE is present to all major neutrino events in the year. In 2004 we wil mention only the most important and representative event, Neutrino 2004. Held on even years, this XXI International Conference on Neutrino Physics and Astrophysics was held in Paris.   It was attended by a significant BENE delegation and we had several speakers, by invitation only, in all the plenary programmes of the conference.

BENE is also often present at regular ECFA meetings in the year and reports periodically to meetings of the CERN scientific committees (SPC, SPSC) and to the CERN Directorate.

In particular, a full session of the special “Cogne IX” SPSC Week of meetings in Villars, CH (22-28 September) was based on presentations of BENE speakers. We hope that encouragement and positive recommendations will emerge from that important meeting.

[Give an overview of the meetings, workshops and all other event (co)organized by the Activity or with contribution from Activity in 2004 (see table 1.1.1a)]

.

Table 1.1.1a: Overview of meeting, workshop and event (co)organized by the Activity or with Actvity contributions

| BENE | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CARE steering meeting |  | 23 Paris |  |  |  | 24-25 Warsaw |  |  |  |  | 5 Hamburg |  |
| Special Events |  |  |  |  | MMW Workshop |  |  |  |  |  |  Beams Workshop |  |
| General Meeting |  | 16-19 CERN |  |  | 24-28 CERN |  |  |  |  |  | 2-3 DESY |  |
| Steering committee |  | 19 CERN | 16 phone | 24 phone | 25 CERN |  | 31 Osaka |  | 3, 14 phone | 13 phone | 2 DESY |  |
| Meeting/Workshop WP1 (Physics) |  | 18 CERN |  |  | 25 CERN |  |  |  |  | 18-22 Trento | 3 DESY |  |
| Meeting/Workshop WP2 (Driver) |  | 18 CERN |  |  | 24 CERN |  |  |  |  | 18-22 Trento | 3 DESY |  |
| Meeting/Workshop WP3 (Target) |  | 18 CERN |  |  | 24 CERN |  |  |  |  |  | 3 DESY |  |
| Meeting/Workshop WP4 (Collector) |  | 18 CERN |  |  | 24 CERN |  |  |  |  |  | 3 DESY |  |
| Meeting/Workshop WP5a (MuFront) |  | 18 CERN |  |  | 24 CERN |  |  |  |  |  | 3 DESY |  |
| Meeting/Workshop WP5b (MuEnd) |  | 18 CERN | 9 VC |  | 26 VC |  |  |  |  | 12-17 KEK | 3 DESY |  |
| Meeting/Workshop WP5c (Betabeam) | 30 CERN | 18 CERN |  |  | 24 CERN |  |  |  |  | 18-22 Trento | 3 DESY |  |
| Joint Meetings with other Collaborations |  |  |  |  |  |  |  |  |  |  |  |  |
| NUFACT05 |  |  |  |  |  |  | 26-31 Osaka |  |  |  |  |  |
| MICE Proto-CM |  |  | 29-1Apr CERN |  |  |  |  | 1-4 Osaka |  | 27-30 RAL |  |  |
| TT2A Meetings, VCPC | Weekly | Weekly | Weekly | Weekly | 27-28 CERN Weekly | Weekly | Weekly | 31-1 ORNL Weekly | Weekly | Weekly |  |  |
| Major Conferences, Workshops, Scientific Committees with BENE contributions/presentations |  |  |  |  |  |  |  |  |  |  |  |  |
| Neutrino 2004 |  |  |  |  |  | 14-20 Paris |  |  |  |  |  |  |
| Cogne IX (SPSC) |  |  |  |  |  |  |  |  | 22-28 Villars |  |  |  |

Table 1.1.1b: List of meeting, workshop and event (co)-organized by the Activity

| Date | Title/subject | location | Main organizer | Number of participants | Comments and Web site |
| --- | --- | --- | --- | --- | --- |
| 30 Jan | WP5c Betabeam Meeting | CERN | WP5c | 15 |  |
| 16-19 Feb | BENE Week | CERN | BENE | 50 | http://muonstoragerings.web.cern.ch/muonstoragerings/Events/200402/agenda.html |
| 16 Feb | MICE Detector Ph. Conf. | phone | BENE | 10 | http://hep04.phys.iit.edu/cooldemo/pc/pc63/pc63.html |
| 16 Feb | Meeting MUEND | CERN | WP5b | 10 | http://muonstoragerings.web.cern.ch/muonstoragerings/Events/200402/agenda.html |
| 18 Feb | Meeting WP1 (PHYSICS) | CERN | WP1 | 35 | http://muonstoragerings.web.cern.ch/muonstoragerings/Events/200402/agenda.html |
| 18 Feb | Joint Meeting WP2-3-4-5 (the ENG group ) | CERN | ENG | 30 | http://muonstoragerings.web.cern.ch/muonstoragerings/Events/200402/agenda.html |
| 18 Feb | BENE SG | CERN | BENE | 7 | . |
| 9 Mar | FFAG world VC | VC | KEK | 6 from EU |  |
| 29-Mar | MICE CM meeting | CERN | BENEUniGe | 50 | http://hep04.phys.iit.edu/cooldemo/cm/cm8/cm8.html |
| 24-28 May | BENE Week | CERN | BENE | 50 | http://people.na.infn.it/%7epalladin/bene/Events/200405/Agenda.html |
| 24 May | Meeting WP2-3 (TARGET & COLLLECTOR ) | CERN | BENE | 18 | http://people.na.infn.it/%7epalladin/bene/Events/200405/Agenda.html |
| 27-28 May | TT2A CM | CERN | TT2A BNL | 12 | http://proj-hiptarget.web.cern.ch/proj-hiptarget/default/ |
| Weekly | TT2A Collab VC & PC |  | TT2A BNL, | 6-10 |  |
| 24 May | Joint Meeting WP2-3-4-5 (the ENG group ) | CERN | ENG | 30 | http://people.na.infn.it/%7epalladin/bene/Events/200405/Agenda.html. |
| 25 May | Meeting WP1 (PHYSICS) | CERN | WP1 | 30 | http://people.na.infn.it/%7epalladin/bene/Events/200405/Agenda.html.l |
| 25 May | Meeting WP5 a and b | CERN | WP5a & b | 20 | http://people.na.infn.it/%7epalladin/bene/Events/200405/Agenda.html.l |
| 26 May | FFAG world VC- | VC | KEK | 3 from EU |  |
| 25-27 May | MMW Workshop | CERN | BENE & EURISOL | 150 | http://physicsatmwatt.web.cern.ch/physicsatmwatt/ |
| 14-19 June | International Conference On Neutrino Physics | Paris | Int. Neutrino Committee | 350 | http://neutrino2004.in2p3.fr/ |
| 26-31 Jul | NuFact International Workshop | Osaka | Osaka U. and PAC | 155 | http://www-kuno.phys.sci.osaka-u.ac.jp/%7enufact04/ |
| 1-aug | MICE CM meeting | Osaka | Osaka U. | 50 | http://hep04.phys.iit.edu/cooldemo/cm/cm9/cm9.html |
| 31 Aug 1 Sept | TT2A CM | ORNL, USA | TT2A BNL | 12 |  |
| Oct. 12-17 | FFAG04 Workshop | KEK | KEK | 3 from EU |  |
| Oct 18-22 | WP1 & WP5 joint Workshop | TRENTO | ECT | 25 | “Exploring th impact of new neutrino beams” |
| 27-30 Oct | MICE CM meeting | RAL | RAç | 50 | http://hep04.phys.iit.edu/cooldemo/cm/cm9/cm10.html |

Several additional meetings have been devoted to the preparation of a proposal for a FP6 Design Study. That activity will continue inview of FP7 or other opportunities within FP6.

CM= Collaboration Meeting  PC =Phone Conference VC= Video Conference

[Indicate the list and a short description of the meetings, workshops and event (co)organized by the Activity (see table 1.1.1b)]

This list aims to give more information concerning the events mentioned in table 1.

Some indications:

Title/subject: for example Activity Steering Committee, ESAC review, WP1 internal meeting, Workshop on specific topics (co)organized by WPn or NA/JRA…

Location: for example Telephone, video meeting or physically located in a lab/town…

Main organizer: for example NA/JRA, WPn, a particular Lab, dedicated Workshop committee…

Comment/Web: the web site were more information can be obtained and any comment you deem useful

    - General meetings

[Give a list of all the general meetings of the Activity (i.e. the meetings where all the contractors participating to the activity are invited) that took place during the reporting period. Include in Appendix 1 the short minutes of each such meeting (with the main points discussed, the main actions decided, and any other major highlights).]

- the 1st BENE Week Feb 18-21. This is the regular week of meetings of BENE related work packages, study groups and R&D projects.

3) the 2nd BENE Week  and MMW Workshop in May at CERN. This second the regular week of meetings of study groups and R&D projects.was marked by the “Workshop on Multi Mega Watt Proton Source”, that is likely to have been an important milestone in our progress.

- Dissemination Activity

A coherent coordination of dissemination activities has been delayed by the maternity leave of the BENE deputy coordinator. Her recent return to work will hopefully coincide with a major boost of this activity.

Still activity has started to set up a policy of publications.

Early in 2004 we published a comprehensive report  A.Blondel  et al., ``ECFA/CERN studies of a European neutrino factory complex,'', CERN-2004-002. This contains multiple papers with contributions from virtually all or most BENE members. They summarize the work of the pre-existing study groups in the two years or so before BENE came into existence.

We have completed in the summer our next assembly of papers, the Summary Report of the Workshop "Physics with a multi-MW proton source". That contains 11 contributions from BENE members and 18 contributions from international guest speakers. Recommendations from the BENE Management complete the document.

The NA is also naturally active and present to most or all continental and international events. A list of presentations at conferences and meetings follows in Table 2.1:

Web based activities will also increase soon. A first reasonable set of Web pages has been set up.

BENE’s participant institutes all perform dissemination tasks, in the areas of BENE interest, towards their national realities. They are present as local teams and active in the presentation of the general interest of accelerator neutrino physics and technologies to academic peers, national science agencies and the general public.

The most important set of contacts established is the one with new CERN management. We enjoy frequent and friendly consultation.

Specially friendly working relations have been established with the Eurisol community. A common road appears well possible in the beta-beam sector and possibly also in the choice and design of a new European high power proton source.

The Workshop in preparation at DESY is meant also to be a serious attempt to interest in activities of BENE major laboratories and universities from Northern Europe. We are currently working on these contacts.

[Describe all the actions undertaken during the reporting period to disseminate, promote and exploit the knowledge derived from the various activities of the project. For each action indicate the Web-link, if any. Areas to be covered may include:

- publications resulting  from the project

- patentable results, including a list of patents applied for;

- conference presentations  resulting  from the project;

- Web-based activities;

- actions undertaken in implementation of the plan to raise public participation and awareness i.e. the activities engaging with actors beyond the research community and with the public as a whole, to help spreading awareness and exploring the wider societal implications of the proposed work;

- contacts with potential users outside the consortium and indication of customers requirements.]

  - List of talks

[List the talks given to workshops and conferences made by NA/JRA members and which are about (or include) activities carried within your NA or JRA (see table 2.1)]

Table 2.1: List of talks to workshops and conferences made by NA/JRA members and which are about (or include) activities carried within your NA or JRA

| # | Subject | Speaker/Lab | Event | Date | Talk Web site | CARE-Conf |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Neutrino beam R&D in Europe | S. Gilardoni | BNL Meeting of the APS Neutrino Study | Mar 3 |  |  |

A. Blondel   Contribution to the ANL Meeting of the APS Neutrino Study, Mar 3

V. Palladino Contribution to the BNL Meeting of the APS Neutrino Study, Mar 5

V. Palladino Report to the CERN SPSC closed sessions of March 2004

A. Blondel - High Intensity Frontier Workshop - Isola d'Elba - Italy - 6/6/2004

J. Bouchez - High Intensity Frontier Workshop - Isola d'Elba - Italy - 6/6/2004

A. Rubbia - High Intensity Frontier Workshop - Isola d'Elba - Italy - 6/6/2004

A. Blondel  Report to the CERN SPC sessions of June 2004

M. Mezzetto, Invited Talk to theNeutrino2004Conference in Paris, Jun 17

C. Volpe "Neutrino-nucleus interactions: Open questions and future projects" -

Neutrino 2004 - Paris - 14/6/2004

G. Barr "Atmospheric neutrino fluxes" Neutrino 2004 - Paris - 15/6/2004

A. Blondel "Physics potential of neutrino factories" Neutrino 2004- Paris - 17/6/2004

A. Tonazzo "Machine R&D towardds a neutrino factory: a novel method for muon cooling" - Neutrino 2004 - Paris 17/6/2004

OPERA/CNGS and Fréjus/SPL. Poster in the Neutrino 2004 conference held in Paris, 14-19th  of June.  Proceedings to be published in Nucl. Phys. B (Proceedings Supplement)

V. Palladino Report to the CERN SPSC closed sessions of July 2004

V. Palladino Report to Plenary ECFA July 2004-

A. Blondel,  Report to Plenary and Restricted ECFA July 2004

J.J.Gomez-Cadenas, Contribution to the Benasque Workshop, July 2004

J. Bernabeu,, Contribution to the Benasque Workshop, July 2004

D. Wark, , Contribution to the Benasque Workshop, July 2004

M. Lindroos, Contribution to the Benasque Workshop, July 2004

M. Lindner , "Oscillation Neutrino Physics Reach at Neutrino Factories", Nufact 04, Osaka, Jul 26-Aug 1 2004.

P. Strolin "Neutrino Detectors" ,Nufact 04, Osaka, Jul 26-Aug 1 2004.

R. Edgecock, Contribution to theOsaka NuFacto04 Workshop, July 2004

M. Benedikt, Contribution to theOsaka NuFacto04 Workshop, July 2004

M.G. Catanesi "Present knowledge of hadron production cross sections" Nufact 04, Osaka, Jul 26-Aug 1 2004.

M. Mezzetto "SPL Super Beam and the Beta Beams",Nufact 04, Osaka, Jul 26-Aug 1 2004.

P. Migliozzi "Degeneracies in SPL Super Beam and the Beta Beams" - Nufact 04 - Osaka - July 26-August 1 2004.

B. Murray, Contribution to theOsaka NuFacto04 Workshop, July 2004

A. Fabich Contribution to theOsaka NuFacto04 Workshop, July 2004

J R J Bennett, Contribution to theOsaka NuFacto04 Workshop, July 2004

H. Haseroth Contribution to theOsaka NuFacto04 Workshop, July 2004

A. Blondel Contribution to theOsaka NuFacto04 Workshop, July 2004

F. Terranova "Small detector for the Beta Beams" - Nufact 04 - Osaka - July 26-August 1 2004.

W. Winter "Three-flavor analysis of long-baseline experiments" - Nufact 04 - Osaka - July 26-August 1 2004.

A. Rubbia "LiquidArgon TPC" - Nufact 04 - Osaka - July 26-August 1 2004.

A. Cervera "Review of Large Magnetic Calorimeters"{ - Nufact 04 - Osaka - July 26-August 1 2004.

V. Palladino Presentation to the “Cogne IX” SPSC Week of meetings Villars,22 September

S. Gilardoni Presentation to the “Cogne IX” SPSC Week of meetings Villars,24 September M. Mezzetto Presentation to the “Cogne IX” SPSC Week of meetings Villars,24 September M. Lindroos, Presentation to the “Cogne IX” SPSC Week of meetings Villars,24 September H. Presentation to the “Cogne IX” SPSC Week of meetings Villars,24 September

A. Blondel Presentation to the “Cogne IX” SPSC Week of meetings Villars,24 September

L. Mosca Presentation to the “Cogne IX” SPSC Week of meetings Villars,24 September

RNB-6 proceedings, accepted for publication, The acceleration and storage of radioactive ions for a beta-beam facility, M. Lindroos, T. Nilsson and The beta-beam working group

EPAC04 proceedings, BASELINE DESIGN FOR A BETA-BEAM NEUTRINO FACILITY, M. Benedikt, S. Hancock, M. Lindroos, CERN, Geneva, Switzerland and The Beta-beam Working Group, http://cern.ch/beta-beam

Some indications:

Event: Title of the meeting, workshop, conference

Talk Web site:  Web site where the talk is to be found (could be the NA/JRA web site or the event web site). I would prefer it to be the NA/JRA web site that way we could accessed all the talks given by the NA/JRA

CARE-Conf: Is there (or is there going to be) a CARE-Conf paper? If yes give the number.

  - List of papers

[Indicate the list of document issued by the NA or JRA (see table 2.2)]

The Summary Report of the Workshop "Physics with a multi-MW proton source", editors Blondel, Blumenfeld, Butler, Garoby, Lindroos, Palladino, Rubbia was edited from oral and written contributions of all speakers. The list of the 11 contributions from BENE members in that volume follows. Details of their publication within the CARE system will be defined soon.

Table 2.2: List of document issued by the NA or JRA

| # | CARE document type and number | Title | Authors and Labs | Date |
| --- | --- | --- | --- | --- |
| 1 |  | The high intensity frontier | J. Ellis, CERN | 8 Sep |
| 2 |  | The future of proton accelerators at CERN | R. Garoby, CERN | 8 Sep |
| 3 |  | The SPL and its potential | R. Garoby, CERN | 8 Sep |
| 4 |  | The Rapid Cycling Synchrotron option | C. Prior, RAL | 8 Sep |
| 5 |  | Additional installations for a neutrino physics facility | H. Haseroth, CERN | 8 Sep |
| 6 |  | Hadroproduction experiments | M. Apollonio, INFN | 8 Sep |
| 7 |  | A neutrino beta-beam facility at CERN | M. Lindroos, CERN | 8 Sep |
| 8 |  | Overview of neutrino oscillation physics | P. Hernandez, Valencia | 8 Sep |
| 9 |  | A next generation Li Ar TPC | A. Ereditato, INFN | 8 Sep |
| 10 |  | Short Baseline neutrino physics | P. Migliozzi, INFN | 8 Sep |
| 11 |  | High intensity muon physics | A. Baldini, INFN | 8 Sep |

The following other papers have been or are being published by BENE members on themes of BENE interest

A.Blondel  et al., ``ECFA/CERN studies of a European neutrino factory complex,'', CERN-2004-002

A.Donini, E.Fernandez-Martinez, P.Migliozzi, S.Rigolin and L.Scotto Lavina, ``Study of the eightfold degeneracy with a standard beta-beam and a super-beam facility,'' hep-ph/0406132.

S.Rigolin, ``Why care about (theta(13), delta) degeneracy at future neutrino experiments,'' hep-ph/0407009.

F.Terranova, A.Marotta, P.Migliozzi and M.Spinetti, ``High energy beta beams without massive detectors,'' hep-ph/0405081.

P.Huber, M.Lindner, M.Rolinec, T.Schwetz and W.Winter, ``Prospects of accelerator and reactor neutrino oscillation experiments for the coming ten years,'' hep-ph/0403068.

J.Serreau and C.Volpe, ``Neutrino nucleus interaction rates at a low-energy beta-beam facility,'' hep-ph/0403293.1

P. Huber, M. Lindner and W. Winter,``Simulation of long-baseline neutrino oscillation experiments with GLoBES,'' hep-ph/0407333.

CERN-NUFACT-NOTE 138 (juillet 2004) : J.E Campagne: « Horn profile determination : the SPL use case.»

J.E Campagne and A. Cazes : “The 13 and CP sensitivities of the SPL-Fréjus project revisited”  to be submitted to Euro. Phys. J. C

RNB-6 proceedings, accepted for publication, The acceleration and storage of radioactive ions for a beta-beam facility, M. Lindroos, T. Nilsson and The beta-beam working group

EPAC04 proceedings, BASELINE DESIGN FOR A BETA-BEAM NEUTRINO FACILITY, M. Benedikt, S. Hancock, M. Lindroos, CERN, Geneva, Switzerland and The Beta-beam Working Group, http://cern.ch/beta-beam

  - Web site

The BENE Main Web Page is

http://bene.na.infn.it/.

It displays the general plan of BENE activities for 2004. Basic informations are kept up to date.

BENE federates several preexisting workin groups and relies on their several pre-existing Web sites

http://muonstoragerings.web.cern.ch/muonstoragerings/Welcome.html

http://nfwg.home.cern.ch/nfwg/nufactwg/nufactwg.html

http://beta-beam.web.cern.ch/beta-beam/

The process of  reorganization into a unitary site, in tune with the BENE federative process, has only started.

WP have now their specific Web pages.and will be developing them further

Much more can and will be done in this sector. Proper access to BENE documentation  is being set up.

[Give the status concerning the Web site of your NA/JRA:

- Are the general information up to date?

- Are the activities in the WP described and do we have the status of the latest developments?

- Are the documentation (CARE/NAorJRA-documents) listed

- …

- Status of the Work. Management and Communication. General scope and progress.

- Management and Communication work is not a specific WP in BENE It is performed by the coordinator with the help of the deputy and other senior members of the Network.

The months of May, June, July, August and September have been marked by the following main activities

1) Consolidation of the set up of the network.

2) Refinements of planning of the network activities for its first 18 months

3) Continuation of work on the preparation of a FP6 Proposals for Design Study

4) Organization of the 2nd BENE week in  May and of MMW Workshop, that is likely to have been an important milestone in our general progress.

5) Organization and contributions to neutrino session and the general debate at the Elba HIF Workshop (Jun  5-8)  
6) Presentation of a preliminary  summary of the MMW Workshop to the CERN SPSC (Jun 15), CERN SPSC (Jul 6), RECFA and PECFA (Jul 8-9)
7) Preparation and presentation of European contributions to the  NuFact05 International

Workshop (July 26-31) in Osaka.

Contribution to the syllabus of  NuFact05 International Summer Institute (July 15-24)

in Tokyo.  
8)  Preparation and presentation of European contributions to the MICE Collaboration

meeting in Osaka (1-4 Aug)
9) Preparation of an extended Summary Report of the MMW Workshop and of  multiple

oral presentations to the strategic week of discussion of the CERN SPSC in Villars

(Sep 22-28)  .

10) Preparation of a Physics workshop in Trento in October (18-22 Oct), “Exploring the

impact of new neutrino beams”

11) Preparation of the 3rd BENE week in November in DESY. In the general framework

of the CARE yearly week, this meeting will take the form of a Workshop, again  an

important milestone in our general plans.

In general, the MMW Workshop and its follow-up are, and hopefully will be, marking a major step forward in the level of initiative of BENE. A channel of communication has been established with the CERN Directorate and with ECFA. The DESY Workshop in November is now seen as the next natural step for 1) more in depth definition of the scientific strategy 2) approach and attraction of a larger community of neutrino and accelerator physicists.

The report on the status of the NA or JRA should be divided in chapters corresponding to the Work Packages. Each chapters should include both a narrative part, in particular when difficulties are encountered, to explain what the issues are, and  a synthetic part (see tables 6 and 7). It is also important to mention the achievements and provide results whenever available with proper referencing to the items in the tables above. Also provide as many illustrations (photographs, drawings, …) as possible.

[Describe the main achievements and/or problem encountered in the NA and JRA. ]

[Give, in the table 4, the status of the expenditure for your NA or JRA. This table summarizes the integrated expenditures per participant and per category.]

Table 4: Status of the expenditures per participant and activity

| participants | Integrated cost for permanent staff in 2004 |  | Integrated cost for permanent staff in 2004 |  | Integrated cost for equipment in 2004 |  | Integrated cost for consumable in 2004 |  | Integrated cost for travel in 2004 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | engaged | spent | engaged | spent | engaged | spent | engaged | spent | engaged | spent |
| CCLRC |  |  |  |  |  |  |  |  | 1678 | 1678 |
| CEA |  |  |  |  |  |  |  |  | ? | ? |
| CERN |  |  |  |  |  |  |  |  | 0 | 0 |
| FZJ |  |  |  |  |  |  |  |  | ? | ? |
| UCLN |  |  |  |  |  |  |  |  | ? | ? |
| UNI-GE |  |  |  |  |  |  |  |  | ? | ? |
| INFN |  |  |  |  |  |  |  |  | 3000 | 500 |
| TUM |  |  |  |  |  |  |  |  | 998 | 498 |
| GSI |  |  |  |  |  |  |  |  | ? | ? |
| PSI |  |  |  |  |  |  |  |  | ? | ? |
| ICL |  |  |  |  |  |  |  |  | ? | ? |
| CSIC |  |  |  |  |  |  |  |  | ? | ? |
| CNRS |  |  |  |  |  |  |  |  | ? | 1503.42 |

Some indication:

Engaged includes that the expenditures are planned (i.e. ordered) or paid (this column include the one “spent”)

Spent means it have been paid. This column is a subset of the one “engaged”

  - Work Package 1 : Physics

WP1 is well on the track in his effort to develop all the deliverables of 2004.

A special WP1 meeting has been organized on 25 May to discuss the problem of the mass and of the physics potential of a giant water Cerenkov detector that should be used both for the SPL Super Beam and the Beta Beam. The MWatt workshop addressed most of the topics of interest of the WP1, a topical workshop  “Exploring the impact of new neutrino beams”, 18-22 October 2004, has been organized, and the next WP1 meeting on 2-3 november at Desy will be the event were the 2004 activities will be synthesized.

Regarding the 2004 deliverables:

Uniform comparison criteria: A general purpose, open source, program to compare different

Beams and experiments has been released, see P. Huber et al. article. This will allow to compute experimental sensitivities on an equal foot and to describe detector efficiencies, background rejections, systematics in an unambiguous environment. This deliverable can be considered completed.

Strategy of unambiguous extraction of all the neutrino oscillation parameters. The P. Huber et al. and the A. Donini et al articles directly address this problem, taking into account all the possible parameter degeneracies and correlations. The emerging strategy stresses the needs to have multiple redundant neutrino experiments to fully extract all the parameters.

Complementarity and synergy of Beta Beams, Super Beams and Neutrino Factories.

This topic has been address by the paper of A. Donini et al. Several talks have been given on this subject at the conferences: see P. Hernandez at the MWatt workshop, A. Blondel and J. Bouchez at the HIF Workshop, A. Blondel and M. Mezzetto at Neutrino 04, M. Lindner, M. Mezzetto, P. Migliozzi at Nufact 04, J.J Gomez-Cadenas, M. Mezzetto and P. Migliozzi at NOW 2004.

A topical workshop “Exploring the impact of new neutrino beams”, 18-22 October 2004, has been organized to fully address the above two deliverables.

Proton driver energy optimization. A complete study about proton driver optimization has been completed, in collaboration with the WP2. A long paper will be released in the next weeks. Also this deliverable is very close to its completion.

Optimization of nufact energy, detector mass and overall costs. Developments in this field have been described by M. Apollonio at the MWatt workshop, A. Cervera at Nufact 04, A. Blondel at the HIF Workshop and at Neutrino 2004, A. Tonazzo at 	Neutrino 2004. This optimization also requires detector studies, as have been discussed by P.Strolin at Nufact 04, A. Ereditato at the MWatt workshop and A. Rubbia at Nufact 04.

Beta Beam energy, signal, backgrounds and detector mass. New ideas on this field have been introduced by the  Gomez Cadenas et al. and the F. Terranova et al talks. Beta Beam optimization has been discussed by  P. Hernandez at the MWatt workshop, M. Mezzetto at Neutrino 2004, Nufact 04 and NOW 04, P. Migliozzi at Nufact 04 and NOW 04, F. Terranova at Nufact 04, J.J Gomez-Cadenas at NOW 2004. The Trento workshop will directly address this deliverable.

A special session on the detector mass has been organized in the WP1 meeting of 25 May, where experts from Japan, U.S and Europe have been invited to discuss this problem.

Other physics at Nufact and Beta Beam. See the talks of A. Baldini at the MWatt workshop and of C. Volpe at Neutrino 2004.

[Describe the main achievements and/or problem encountered in the WP1. Give, in the table 3.1a, the status of the lowest Sub tasks level in the WP, which are supposed to have started according to the MS project breakdown in Technical Annex (see Gantt chart in Appendix 3). Give in the Table 3.1b, the status with respect to the interim reports and deliverables to be done in 2004 according to the MS project breakdown]

For the filling of Table 3.1a, 3.1b etc see the example below in the last fictitious WP6 (it originates from HIPPI  Work Package 2).

A text section does mot appear there before the table, will ask Roy if we want some or not from each WP

Table 3.1a : Status of the lowest Sub tasks level in the WP which are supposed to have started according to the MS project breakdown in Annex 1

| WBS # | Title | Original begin date (Annex 1) | Original end date (annex1) | Estimated Status | Revised end date |
| --- | --- | --- | --- | --- | --- |
|  | Development of the Web Site |  |  |  |  |
|  | Plan Strategy of unambiguous measurements of oscillation parameters |  |  |  |  |
|  | Assess potential of different beam, baseline, detector configuration |  |  |  |  |

WP

Some indication:

Estimated Status: Estimated of the % of work done

Revised end date: either “on time” or estimated end date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

Table 3.1b: Status with respect to the interim reports and deliverables to be done in 2004 according to the MS project breakdown

| WBS # | Title | Due date in Annex 1 | Status | Revised delivery date |
| --- | --- | --- | --- | --- |
|  | WP Spring Meeting |  |  |  |
|  | WP Summer Meeting |  |  |  |
|  | Topical Physics Workshop |  |  |  |

Some indication:

Status: Estimated of the % of work done

Revised delivery date: either “on time” or estimated delivery date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

  - Work Package 2: Driver

The DRIVER WP is concerned with a future high power proton driver, the backbone of any future neutrino facility in Europe (Super-Beam (SB), beta-beam (BB) or neutrino factory (NF)). The recognition of that absolute priority has led to identify in a Workshop on "Physics at a multi-Megawatt proton Source" as the natural first specific initiative of BENE.

This workshop (http://physicsatmwatt.web.cern.ch/physicsatmwatt/) held at CERN during our summer BENE week (May 25-27) made it possible to give a progress report on several subtasks of the DRIVER WP. For the subtasks DRI1 and DRI2:

- The potential for neutrino physics (SB, BB and NF) of the Superconducting Proton Linac (SPL, typically 2.2 GeV, 4MW) and its synergy with the LHC program and the radioactive beam project (EURISOL) was discussed by R. Garoby from CERN.

- C. Prior presented the RAL designs for a proton driver based on Rapid Cycling Synchrotrons (RCS, 4MW) at 5 GeV-50Hz (green field site),  15 GeV-25 Hz (CERN ISR site) and 30 GeV-8Hz for CERN PS replacement.  The opportunity for a phased upgrade of the current UK spallation neutron source (ISIS) into a dual neutron-neutrinos (NF) facility is also explored by RAL.

A status report on the HARP experiment was also given by M. Apollonio. The ultimate goal of this experiment is to provide the needed data to optimize the pion yield for a SB and a NF (subtask DRI3). Two years after the end of the data tacking, the collaboration is already producing useful data for two running neutrino experiments: K2K in Japan and MiniBoone in US.  The plans are to produce a preliminary result on the determination of the proton driver energy by the end of 2004.

A. Cazes (Orsay) conducted a simulation of the full beam line for a neutrino SB at CERN pointing to a megaton class water Cerenkov detector near the Fréjus tunnel, where the optimal energy for the driver seems to be 3.5 GeV. These results will be published in Journal of Physics G.

This progress on the driver side will represent an important  portion of the material that will assembled in view of the discussion at the CERN SPS and PS experiments Committee in Villars in September	 (http://committees.web.cern.ch/Committees/SPSC/Villars-info.html) .

The DRIVER WP had some difficulties to warm up, in particular activities regarding the subtasks DRI4-5

- DRI4: evaluate approaches to intense H- ion sources, high power injectors,

- DRI5: assess HIPPI results on Fast beam choppers and Normal & Super Conducting Accelerating Structures,

will be reinforced. Our web site needs to be updated too.

Table 3.2a : Status of the lowest Sub tasks level in the WP which are supposed to have started according to the MS project breakdown in Annex 1

| WBS # | Title | Original begin date (Annex 1) | Original end date (annex1) | Estimated Status | Revised end date |
| --- | --- | --- | --- | --- | --- |
| 1 | Development of the WP Web Site | 01-01-2004 | 01-04-2004 | 5 | 31-12-2004 |
| 2 | Define criteria of SPL vs RCS. Perform comparison. Identify R&D plans beyond HIPPI. | 01-01-2004 | 06-2005 | 30 | 06-2005 |

Some indication:

Estimated Status: Estimated of the % of work done

Revised end date: either “on time” or estimated end date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

Table 3.2b: Status with respect to the interim reports and deliverables to be done in 2004 according to the MS project breakdown

| WBS # | Title | Original begin date (Annex 1) | Original end date (annex1) | Estimated Status | Revised end date |
| --- | --- | --- | --- | --- | --- |
| 1 | WP Spring Meeting | 02-2004 | 02-2004 | 100 | On time |
| 2 | WP Summer Meeting | 05-2004 | 05-2004 | 100 | On time |

Some indication:

Status: Estimated of the % of work done

Revised delivery date: either “on time” or estimated delivery date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

  - Work Package 3: Target

- The Target Section has held meetings in conjunction with the Collector Section at CERN during the two BENE weeks to discuss the progress on liquid metal and solid targets and collectors. These meetings are the continuation of the various section meetings of ENG, the European Neutrino Group. The section members have also been involved with the general organisation of the BENE weeks and the plenary sections of the ENG meetings.

- The web site has been delayed due to staff problems at CERN, holidays at RAL and misunderstandings by the section leader of the intended site.

- An experiment has been proposed to test a mercury jet in a 15 T magnetic solenoid at CERN using a 24 GeV proton beam. This will represent a full scale test of the mercury jet target under the conditions that will apply in a Neutrino Factory operating with a 4 MW proton beam. Members (CERN and RAL) of the BENE collaboration are involved with this US led experiment proposed to be run at CERN in 2006.

- RAL, (involving FGES Ltd and UK Universities) have obtained £500k from one of its funding agencies, PPARC, to carry out tests of a solid tantalum target design, mainly concentrating on shock problems. A preliminary scoping study has been carried out. RAL are also putting some of this money into the TT2A experiment.

- In 2003 the first High Power Targetry Workshop was held at Ronconcoma, on Long Island, USA (sponsored by BNL). The next workshop in 2005 is likely to be held in Oak Ridge and the following one in 2006 in PSI to coincide with the operation of those laboratories high power targets. The proposed International Conferences on High Power Targets that were to be held under the auspices of BENE are to be integrated with this existing series of Workshops. Members of BENE are involved with the organisation of these workshops.

Note on the TT2A Experiment:

The TT2A Experiment is an international collaboration to test a mercury jet target in a 15 T magnetic solenoid in a proton beam at 24 GeV. The experiment will be performed at CERN in 2006. The collaboration is led by BNL, USA and is part of the work of the US Muon Collaboration. The proposal has to be finally approved by the CERN Management. CERN and RAL are among the Laboratories involved with the Proposal and hence BENE. Video and or telephone conferences are held weekly. Meetings have also been arranged in CERN, 27-28 May during the BENE week and a meeting in Oak Ridge has been attended by BENE members on 31 August - 1 September.

Table 3.3a : Status of the lowest Sub tasks level in the WP which are supposed to have started according to the MS project breakdown in Annex 1

| WBS # | Title | Original begin date (Annex 1) | Original end date (annex1) | Estimated Status | Revised end date |
| --- | --- | --- | --- | --- | --- |
|  | Development of Web Site | January 2004 | March 2004 | 10% | November 2004 |
|  | Review present status of target studies | January 2004 | Spring 2005 | 10% | On time |
|  | Assess merits of different target schemes | Spring 2005 | Summer 2005 | 5% | On time |

Some indication:

Estimated Status: Estimated of the % of work done

Revised end date: either “on time” or estimated end date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

Table 3.3 b: Status with respect to the interim reports and deliverables to be done in 2004 according to the MS project breakdown

| WBS # | Title | Due date in Annex 1 | Status |  | Revised delivery date |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Spring Meeting | Spring 2004 |  | 100% | On time |  |  |
|  | Summer Meeting | Summer 2004 |  | 100% | On time |  |  |

Some indication:

Status: Estimated of the % of work done

Revised delivery date: either “on time” or estimated delivery date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

  - Work Package 4: Collector

The Collector WP is concerned with the future collection of the charged pions issued from the interactions of a multi mega watt proton beam (see DRIVER WP) impinging a target able to support the beam power (see TARGET WP). Two different types of Collectors may be envisaged in a Neutrino Factory, a solenoid or an electromagnetic horn, but in case of a SuperBeam only an electromagnetic horn is envisaged because in that case we need to separate the pion charge to access to the CP violation phase.

The WP team is deeply involved in the construction at LAL of the two big horns (plus one spear) for the already approved CERN to Gran Sasso Neutrino Beam  (CNGS) which should be ready early 2005 to deliver the neutrinos as soon as possible for the OPERA and ICARUS experiments. The team has delivered to CERN the first horn which 6th April 2004, and this horn has been successfully tested at nominal current during one week. This concrete realisation is one hand already used and will be used as guideline for the future Collector R&D design, but in an other hand all the engineers foreseen to start some feasibility studies have been fully busy by the hardware daily work.

As a by product, we know for instance that the CNGS Horn project had been clearly underestimated in term of money and manpower while a lot of CERN how know had been used to design and build it. So, we can already argue that in the future NF or SB projects where the problems are at least an order of magnitude higher (high voltage high frequency power supply, beam power dissipation, material life time, remote replacement of the elements, nuclear waste management), a lot of expertise, man power and money would be necessary.

Some work has been however done in the three month of this report concerning the Collector design:

- a web site has been setup according to BENE framework and will be in the future enriched (http://muonstoragerings.web.cern.ch/muonstoragerings/bene/WP/collector.html);

- a “cahier des charges” has been written in French to describe the high voltage (300kA), high frequency (50Hz) power supply that can be used to pulse the first horn of a SB;

- some studies has been started to address the problem of the aluminium modification under high fast neutron irradiation and how to measure the resistance limit at large number of cycles (>108);

- some engineer study has been started to see how to reduce the material thickness of the hottest part of the horn close to the Target, and how cool the horn;

- some physics simulations have been undertaken to appreciate the effects of the material thickness, and how to optimize the SPL beam line in a SB project (which best SPL energy? which best horn design? Which best decay tunnel geometry?...).

The point 2 is a LAL document, the points 3 and 5 have been reported in NUFACT-NOTE-129, 134, 138. The point 5 has been reported in BENE week by A. Cazes, a web page describes the package (http://opera.web.lal.in2p3.fr/horn/Simu/index.html) and will be implemented in the BENE Web structure; an Euro. Phys. J. C article is in preparation by A. Cazes and J.E Campagne. Also the results of point 5 has been presented in a poster session of the Workshop on "Physics at a multi-Megawatt proton Source" as the natural first specific initiative of BENE by A. Cazes, and will be presented at the Trento Workshop and NOW 2004 conference by M. Mezzetto (WP1) and at the CERN SPS and PS experiments Committee in Villars in September	 by S. Gilardoni (http://committees.web.cern.ch/Committees/SPSC/Villars-info.html) .

Table 3.4a : Status of the lowest Sub tasks level in the WP which are supposed to have started according to the MS project breakdown in Annex 1

| WBS # | Title | Original begin date (Annex 1) | Original end date (annex1) | Estimated Status | Revised end date |
| --- | --- | --- | --- | --- | --- |
|  | Development of Web Site |  |  |  |  |
|  | Evaluate progress:power supply, irradiation, mechanical & thermal stresses |  |  |  |  |

Some indication:

Estimated Status: Estimated of the % of work done

Revised end date: either “on time” or estimated end date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

Table 3.4b: Status with respect to the interim reports and deliverables to be done in 2004 according to the MS project breakdown

| WBS # | Title | Due date in Annex 1 | Status | Revised delivery date |
| --- | --- | --- | --- | --- |
|  | WP Spring meeting | Feb 18th 2004 | Done |  |
|  | WP Summer meeting | May 24th 2004 | Done |  |

Some indication:

Status: Estimated of the % of work done

Revised delivery date: either “on time” or estimated delivery date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

  - Work Package 5: Novel Neutrino Beams

This WP consists of 3 sub WP’s: MUFRONT, MUEND, focusing respectively on the front and back end of a Neutrino Factory and BETABEAM.

The WP5a MUFRONT team will soon deliver its contribution here.

The WP5b MUEND team, following a decision taken in December 2003 in the context of the SuperBeam/NuFact FP6 DS preparation, focuses on the FFAG option for muon acceleration. It has been in particular decided to postpone further studies on the RLA method as investigated within the frame of the CERN NuFact design, or possibly to lean on the US studies in that domain for future comparisons between the various acceleration technics.

The beginning of this year has seen an increase in our participation in and contribution to the Japan and US activities in the field of FFAG accelerators.  The fields WP5b is active in are :  design of an electron model for a non-scaling muon FFAG, design of isochronous acceleration, developement of simulation and tracking tools. The group also intervenes in various topics regarding muon capture and cooling, connex to acceleration in the sense that they MuFront prepares the beam for injection into MuEnd.. All these works are subject to internal reports and to contributions in Conferences and Workshops.

Within the team, llast January started a PhD thesis "Super beam + acceleration of muons",a co-financing CEA+CERN, student Franck Lemuet. He and another student  frpom RAL, S. Brooks also attended NuFact school at Tokyo and NuFact04.

The WP5b coordinator (F. Meot) was invited to join the NuFact04 SPC.

Several long visits took place to KEK, cradle of FFAG research in Japan. First.a 2 month's visit by Horst Schonauer (interested on cooling and also on the isochronous FFAG design by G. Rees) last spring; then a 3 weeks' visit by F. Meot in August for simulationsconcening the 150MeV FFAG and experiments on POP.

The WP5c BETABEAM participated in all specific CARE and BENE meetings  and contributed with posters or presentations MWATT workshop at CERN, EPAC04, 5-9/7 2004, to the Benasque meeting , 2004, July 4 - July 23, on  Terrestrial and Cosmic Neutrinos, leptogenesis and Cosmology,  and to NUFACT04 Workshop. It is presently preparing the Worksshop in Trento, EXPLORING THE IMPACT OF NEW NEUTRINO BEAMS, which will take place at the European Center for Theoretical Physics and Related Areas (ECT*) in Trento, Italy, from the 18th-22nd October 2004. and a Beta-beam meeting at RAL, whose dates  are 16th-18th January 2005.

The WG has taken important responsibility for the writing of the EURISOL(/beta-beam) Design Study (recently approved and invited to negotiate with EU). This success opens the possibility of fruitful years of study.

The WG has also worked to spread information about the beta-beam concept and the CERN base-line scenario.

Table 3.5a : Status of the lowest Sub tasks level in the WP which are supposed to have started according to the MS project breakdown in Annex 1

| WBS # | Title | Original begin date (Annex 1) | Original end date (annex1) | Estimated Status | Revised end date |
| --- | --- | --- | --- | --- | --- |
|  | Development of WP Web sites for the 3 areas of interest | 01-2004 |  |  |  |
|  | Review of existing Designs for Nufact and Betabeams | 01-2004 |  |  |  |
|  | Define, implement and perfect dissemination mechanisms | 01-2004 |  |  |  |

Some indication:

Estimated Status: Estimated of the % of work done

Revised end date: either “on time” or estimated end date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

Table 3.5b: Status with respect to the interim reports and deliverables to be done in 2004 according to the MS project breakdown

| WBS # | Title | Due date in Annex 1 | Status | Revised delivery date |
| --- | --- | --- | --- | --- |
|  | WP and sub-WP Spring meetings |  |  |  |
|  | WP and sub-WP Spring meetings |  |  |  |

Some indication:

Status: Estimated of the % of work done

Revised delivery date: either “on time” or estimated delivery date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

Appendix 1: Short minutes of NA or JRA general meetings (with the main points discussed, the main actions decided, and any other major highlights).

1)  Short Summary of the 1st BENE week (Mon 16- Thu 19, February)

Agenda and most slides are accessible at http://muonstoragerings.web.cern.ch/muonstoragerings/Events/200402/agenda.html

In the DRIVER sector, the HARP meeting Monday and Tuesday showed considerable progress in data analysis. Some results did start indeed flowing in, already by the March conferences. The Betabeam team met Monday and Tuesday in the framework of the Eurisol meeting. The Eurisol Design Study was then presented to our general Wed morning BENE accelerator meeting.  In the MUFRONT sector, a MICE Detector meeting, Monday evening, progressed well on the design of the upstream PID detectors. The MUEND team met on Tuesday afternoon, focusing on FFAG's, and. Meot reported Wednesday morning.

The Plenary meeting of the accelerator WP's , Wed morning, approved the decision that the NuFact&Superbeam Design Study will be postponed  to Mar 2005. Work continues very actively, under the coordination of R. Edgecock; a program was laid out for next steps in its preparation in 2004, on a dedicated meeting Thursday morning . Edgecock’s summary is available. We decided in particular to activate a specific forum of the DS WP on detectors R&D, that will meet  in the framework of the BENE PHYSICS group. Organization of a first session in May started then with M. Mezzetto, P. Hernandez and P. Strolin.

The PHYSICS WP met Wed afternoon. The status of the preparation of the Workshop "Physics with a multi-MW proton source", also organized in cooperation with EURISOL was reviewed and scope and format were presented & discussed. Our DRIVER WP set up to follow that very closely (A. Mosnier is associated to the meetings of the PAC). J. Bouchez showed the text of the IN2P3/CEA/INFN agreement on the study of the Frejus underground lab. More discussion on the higher gamma beta beam option was felt to be necessary and will be now organized.

1)  Short Summary of the 2nd BENE week (May 24- 27)

Agenda and most slides are accessible at http://bene.na.infn.it/Events/200405/Agenda.html

In the TARGET and COLLECTOR sector  there was significant progress in the definition of the so called nTOF experiment, proposed by BENE inside a an international team, and under scrutiny of the CERN INTC Committee.

The general meeting of all accelerator WP, the so called accelerator European Neutrino Group ENG, made significant progress in the work towards a Design Study Proposal, waiting for more news on the dates of next calls.

The meeting of the Physics WP focused on detector R&D for very large detectors. Megaton Water Cerenkov, this time. Experts from Japan (Nakamura, for HyperKamiokande) and the USA (Jung, for UNO) reported in detail experience and R&D plans. Discussionj on EU areas of participation opens.

The highlight of the Week was the Workshop "Physics with a multi-MW proton source" It explored both the short and long-term opportunities to particle and nuclear physics offered by a multi-MW beam with a few GeV from a proton linear accelerator or a rapid cycling synchrotron. In particular, the opportunity to provide a superior neutrino facility with unprecedented sources of intense muon and electron neutrino beams, superior slow muon and kaon facilities, and a world-leading radioactive ion beam facility for nuclear, astro- and fundamental physics (EURISOL). It was organized jointly by the ECFA/BENE Network on ”Beams for European Neutrino Experiments” and by the EURISOL Design Study Collaboration.

It is our hope that the Workshop can bring useful contributions to the debate on strategic accelerator R&D choices in Europe that will be selecting the most promising options in the near future. A summary of the Workshop conclusions is being prepared for the Villars meeting of the CERN SPSC.

The HARP meeting concluded the week. There is neat progress in the understanding of the central detector, physics resukts are approaching.

Appendix 2: The report of the ESAC

There is no ESAC External Scientific Advisory Committee for networks. This will disappear.

Appendix 3: Detailed implementation plan (Gantt chart) for the first 18 months as described in the Technical Annex