CARE-N3 (HEHIHB) Network: First quarterly report 2004

F. Ruggiero and W. Scandale, 11 May 2004

Official CARE-N3 Network activities have started somewhat `adiabatically’ in 2004, partly as a consequence of the delay in signing the CARE consortium agreement and in setting-up adequate accounting structures at CERN and in other partner institutions. However several initiatives have already been launched and there are tangible results for each of the three work-packages as well as for the overall Network organization.

Overall CARE-N3 Network organization

coordinator:  F. Ruggiero (CERN),   deputy: W. Scandale (CERN)

goal/keywords: High-Energy High-Intensity Hadron Beams,

establish a roadmap for future accelerator R&D and experimental studies,

coordinate and document international collaboration,

upgrade of existing European accelerator infrastructure,

LHC luminosity and energy upgrade.

First CARE-N3 Network Committee meeting on 9 February 2004 and first report by W. Scandale on 23 February 2004 at the general CARE meeting in Paris.

Review of US-LARP collaboration, Fermilab, 26-27 February 2004, see web site at

http://www-td.fnal.gov/LHC/USLARP.html, to discuss FY2005-06 plans, Super-Conducting Magnets, Beam Instrumentation and diagnostics for the LHC commissioning, Accelerator Physics, and Hardware Commissioning. CERN participants: R. Ostojic, F. Ruggiero, and H. Schmickler.

On 7 May 2004, CERN has set-up `team-accounts’ for CARE activities (CARE-N3, HEHIHB, Team Code: T874300).

Successful request of a Summer Student (Amelia Schultheis), who will be at CERN in July/August 2004 and will help setting-up an interactive CARE-N3 Network web site and a common repository of computer codes for advanced beam dynamics simulations, synchrotron and possibly magnet design.

Active discussions about the logics and merits of a possible upgrade of the LHC injector chain, from a PS Super-Booster to a Super-PS and a Super-SPS, partly in the framework of the High Intensity Proton working group coordinated at CERN by R. Garoby (and focused on the proposal of a new Linac4 and a Super-conducting Proton Linac). Active discussions with representatives of the LHC experiments on super-bunches and event pile-up in the detectors, in view of an LHC luminosity upgrade.

Contribution in organizing HIF2004, an INFN workshop to be held at Elba, Italy, in June 2004 on the potential use of the CERN accelerator infrastructure for high statistics fixed target experiments.

WP1: Advancements in accelerator magnet technologies (AMT)

coordinator: L. Rossi (CERN),   deputy: L. Bottura (CERN)

keywords:    Stability & Quench Limit of LHC,

Pulsed magnets for an SPS (and GSI) upgrade,

Magnets for booster ring, High Field Magnet Design,

Optimisation of the overall cost.

Kick-off meeting of the CARE-N3-AMT Network, CERN, 9 December 2003, see http://amt.web.cern.ch/amt/activities/meetings/2004-kickoff/AMT_Kick-off.html.

Setting-up of a CARE-N3-AMT web site at  http://amt.web.cern.ch/amt/.

Organization of the WAMS2004 Workshop on Accelerator Magnet Superconductors,
held on 22-24 March at Archamps (France). The presentations are available on the web at http://amt.web.cern.ch/amt/activities/workshops/WAMS2004/WAMS2004_index.htm and proceedings are in preparation. About 60 people were invited at the workshop, including representatives of the leading European firms for both LTc and HTc superconducting materials, representatives of the leading European laboratories and universities active in the field, and representatives from US-LARP programme and Japan.  The aims of the workshop were:

- Review the status of the world R&D on superconducting materials and cables for high field magnets (B > 10 T), with particular focus on needs on the NED program (Nb3Sn),

- Review the capabilities of European industries and European laboratories in support of the superconductor R&D,

- Identify needs and define directions of development for industry and laboratories.

Preparation of an EPAC04 paper in collaboration with APD on Performance limits and IR design challenges of a possible LHC luminosity upgrade based on Nb-Ti SC magnet technology, by O. Bruning, R. Ostojic, L. Rossi, F. Ruggiero, W. Scandale, and T. Taylor, CERN, A. Devred, CEA-Saclay and CERN.

WP2: Novel Methods for Accelerator Beam Instrumentation (ABI)

coordinator: H. Schmickler (CERN),  deputy: K.Wittenburg (DESY)

keywords:   Tools & diagnostic systems for luminosity,

Wire for beam-beam compensation,

Advanced transverse beam diagnostics,

Feedback loops for orbit, chromaticity and coupling,

Advanced beam halo diagnostics,

Remote diagnostics and maintenance of instrumentation.

A workshop on Trajectory and Beam position measurements using digital techniques is being organized for 22-23 June 2004 in the vicinity of Hamburg. Invitations have been sent out on 30 April 2004. The purpose of this event will be:

- to review the existing digital technologies, which are deployed in light sources,

- to understand the functioning of their basic building blocks,

- to present the specific needs of hadron beams,

- to elaborate possibilities to solve the problems,

- to define a roadmap for a first implementation in the CERN-PS in the year 2006/2007.

Moreover active collaboration/coordination on Beam Instrumentation issues has been established with the US-LARP programme and H. Schmickler has attended a coordination meeting at Fermilab on 26-27 February 2004.

WP3: Accelerator Physics and Synchrotron Design (APD)

coordinator: F. Ruggiero (CERN),   deputy: F. Zimmermann (CERN)

keywords:    Interaction Region Design, Optics design,

Impedance calculations,

Structured list of intensity limits,

Electron cloud effects, Beam measurements,

Advanced theoretical studies.

Active contribution of several CARE-N3 Network members to the 31st ICFA Advanced Beam Dynamics Workshop ECLOUD04 on Electron-Cloud Effects, held at Napa, California, 19-23 April 2004.  Co-organized by LBL (M. Furman) and CERN (F. Zimmermann), with review of Electron Cloud effects at the LHC and at several other accelerators, contribution to simulation code comparisons and benchmarking, 3-4 participants from CERN, 1-2 from GSI, 1-2 from RAL. The presentations are available on the web at http://icfa-ecloud04.web.cern.ch/icfa-ecloud04/ and proceedings are in preparation.

Preparation of an EPAC04 paper on Review and Comparison of Simulation Codes Modelling Electron-Cloud Build Up and Instabilities, by E. Benedetto, F. Ruggiero, D. Schulte, F. Zimmermann, CERN, G. Rumolo, GSI, J. Bellodi, RAL, K. Ohmi, S.S. Win, KEK, M. Furman, LBL, M. Pivi, SLAC, M. Blaskiewicz, L. Wang, BNL.

Workshop to be organized in Nov 2004 at or near CERN on LHC Luminosity and Energy Upgrade and other potential uses of the LHC Injectors.